# **2024 ACCOMPLISHMENTS**

For TEXAS SET 5.0:

* Collaborated with TDTMS and MCT in holding TEXAS SET 5.0 training.
* Reviewed TEXAS SET 5.0 scripts prior to Flight 1024
* Worked with MCT on TEXAS SET 5.0 implementation timeline
	+ Held meetings to review the TEXAS SET implementation schedule to address any market questions/concerns prior to go live
	+ Worked with ERCOT to facilitate calls to clarify confusion around testing tasks
* Change Controls
	+ **TXSETCC 846**: Update the 814\_04 to clarify the use of PCI and TMI reject codes
	+ **TXSETCC847**: Update TXSETCC827 to require at least one form of communication (Telephone, Cellular, Email) when using the PER~PO (Power Outage Contact Information)
	+ **TXSETCC848**: This change control provides clarification by adding gray box language that State or Province Code(s) will only contain uppercase letters (A to Z) and if applicable digits (0-9).
	+ **TXSETCC849**: This change control provides clarification by adding gray box language that State or Province Code(s) will only contain uppercase letters (A to Z) and if applicable digits (0-9) to additional transactions not included in TXSETCC848.
	+ **TXSETCC850**: Update the 824 Guide to reflect current process. ERCOT and CRs send 824 rejects for all 3 types of 867s (867\_02, 867\_03 or 867\_04).
	+ **TXSETCC 851**: Update the gray box in the 814\_04 for the SHF (Switch Hold Indicator) to reflect the SHF Reject Code is not valid when the LIN07 or LIN09 = MVO

Continued to support Market Testing

* Recommended Approval 2025 Flight Schedule

Supported Summer and Winter Preparedness Workshops

Reviewed NPRR1237: Retail Market Qualification Testing Requirements

# **2025 GOALS**

* Continue to Update Texas SET procedures, Retail Market Guide and Protocols as directed by RMS
* Support and Review Changes to the Texas Market Test Plan (TMTP)
* Analyze Issues as they are presented to Texas SET
* Monitor Flight Testing and Recommend Changes to Scripts as Needed
* Review and Endorse Flight Testing Schedule Changes as Needed
* Support the Business and Functional Requirements for Texas SET 5.0
* Monitor Mass Transition Preparedness Testing