## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
01/14/2025

## Slide 2: Flight 0225 Preview
Market Notice for Flight 0225 was sent on 12/04/24
Market Notice final reminder for Flight 0225 will be sent on 01/22/25
Flight 0225 application deadline is 01/15/25
Flight 0225 signup deadline is 01/29/25
Connectivity testing begins on 02/04/25
Day 1 transactions begin on 02/24/25
Flight 0225 is scheduled to conclude on 03/07/25
Contingency period concludes 03/14/25
Texas Set Working Group
01/14/25

## Slide 3: Flight 0225 Details
As of 10:00am on 01/13/25
2 New CRs have registered for Flight 0225
8 Existing CRs have registered for Flight 0225
Texas Set Working Group
01/14/25