## Slide 1: Lubbock Integration Update RMS – February 2025

## Slide 2: Discretionary Fees Remediation
We have each CR’s lists. We are conducting a final review and will get them to each CR this week.
Once we send them, please review and approve them.
  After approval, we will process and send checks for repayment.
We are asking each REP to pay the 810s we sent and the check will be for the overpayment amount.
  We are asking for this to keep our system clean for each REP’s account and avoid assessing late fees once we have these billing issues resolved.

## Slide 3: Open Issues
867_03s – End reads not matching start reads
  This will be a long term fix. No timeline at this time.
  If you see these, let us know for a cancel/rebill.
810s received, but 867_03 missing
  The bulk of this problem is resolved. If this happens, let us know.
Smart Meter Texas
  Continuing weekly calls with SMT & IBM
  Currently building the changes in our system
  Testing timeline is being developed
  Timeline TBD – Early Q2 of 2025

## Slide 4: Marketrak backlog
 | 9/5/24 | 9/12/24 | 9/26/24 | 10/16/24 | 10/24/24 | 10/31/24 | 10/10/24 | 12/20/24 | 1/3/25 | 2/11/25
Ercot Initiated | 3 | 5 | 8 | 9 | 14 | 9 | 6 | 4 | 4 | 2
Missing Enrollment TXNS | 0 | 1 | 1 | 4 | 3 | 3 | 1 | 0 | 1 | 0
Usage/Billing - Missing | 603 | 528 | 536 | 785 | 784 | 628 | 151 | 122 | 80 | 71
Usage/Billing - Dispute | 393 | 323 | 131 | 115 | 119 | 115 | 113 | 101 | 120 | 67
Siebel Chg/Info | 11 | 13 | 19 | 28 | 30 | 13 | 6 | 7 | 4 | 42
Other | 30 | 31 | 24 | 26 | 25 | 24 | 21 | 20 | 17 | 13
Inadvertent Gaining | 13 | 9 | 11 | 8 | 6 | 6 | 10 | 6 | 8 | 6
Inadvertent Losing | 26 | 18 | 18 | 19 | 16 | 13 | 32 | 36 | 33 | 7
Premise Type | 0 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 5 | 3
AMS LSE Interval Dispute | 4 | 5 | 2 | 7 | 10 | 10 | 5 | 6 | 5 | 6
AMS LSE Interval Missing | 27 | 71 | 70 | 8 | 9 | 11 | 11 | 7 | 3 | 3
LSE Relationship record present in MP System, not in ERCOT: de-engz | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
LSE Relationship record present in ERCOT System, not in MP system | 1 | 0 | 3 | 2 | 2 | 2 | 1 | 1 | 1 | 1
Total | 1,112 | 1,008 | 826 | 1,014 | 1,021 | 837 | 360 | 313 | 281 | 221
2/11
-221 open
-157 assigned to LPL