## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
04/22/2025

## Slide 2: Flight 0225 Details
11 New CRs successfully tested in Flight 0225 including 4 DUNS+4 CRS
23 Existing successfully tested in Flight 0225
Of the 23 Existing CRs, 20 tested for Service Provider Change, 2 added Territories, and 1 tested for CSA
Texas Set Working Group
04/22/25

## Slide 3: Flight 0625 Preview
Market Notice for Flight 0625 was sent on 03/19/25
Market Notice first reminder for Flight 0625 was sent on 04/09/25
Market Notice final reminder for Flight 0625 will be sent on 04/30/25
Flight 0625 application deadline was 04/16/25
Flight 0625 signup deadline is 05/07/25
Connectivity testing begins on 05/13/25
Day 1 transactions begin on 06/09/25
Flight 0625 is scheduled to conclude on 06/20/25
Contingency period concludes 06/27/25
Texas Set Working Group
04/22/25