## Slide 1
2025 Annual Validation
PWG Meeting
May 21, 2025

## Slide 2: 2025 Annual RES and BUS Validation Progress Report
 |  | ERCOT & TDSP AV 2025 Progress Report |  |  |  |  | 
Due Date* | 2025 Annual Validation Task List | ERCOT | AEP | CNP | Nueces | ONCOR | TNMP
3/1/25 | ERCOT to provide list of RES & BUS ESI IDs to TDSPs | 3/4/25 | 3993699 | 3993695 | 3993706 | 3993691 | 3993704
3/31/25 | ERCOT Provides Additional Validation Lists to TDSPs | 4/10/25 | 4008878 | 4008881 | 4008888 | 4008884 | 4008887
4/10/25 | TDSPs to provide finalized list of RES & BUS ESI IDs to ERCOT | 5/19/25 |  |  |  |  | 
4/15/25 | Market Notice announcing lists are available to CR of record | 5/20/25 |  |  |  |  | 
4/15/25 | TDSPs to begin submitting 814_20 transactions | n/a |  |  |  |  | 
9/30/25 | Complete Annual and Additional Validations | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date
10/3/25 | ERCOT to review database for expected changes | Comp Date | n/a |  |  |  | 
10/10/25 | TDSPs have submitted at least 99% of changes | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date

## Slide 3: 2025 AV RES and BUS Status Update
Profile Validation Status as of: |  |  |  | 19-May-25 |  |  |  |  |  |  |  |  |  |  | 
 | AEP |  |  | CNP |  |  | NUECES |  |  | ONCOR |  |  | TNMP |  | 
 | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total
Initial Set | 56,597 | 17,155 | 73,752 | 94,755 | 18,920 | 113,675 | 0 | 169 | 169 | 173,086 | 24,923 | 198,009 | 9,296 | 2,619 | 11,915
Exceptions | 8 | 4 | 12 | 43 | 20 | 63 | 0 | 5 | 5 |  |  | 0 | 0 | 1 | 1
Net Subject to Change | 56,589 | 17,151 | 73,740 | 94,712 | 18,900 | 113,612 | 0 | 164 | 164 | 173,086 | 24,923 | 198,009 | 9,296 | 2,618 | 11,914
Updated, as of May-19-2025 | 666 | 123 | 789 | 90,772 | 18,305 | 109,077 | 0 | 1 | 1 | 173,076 | 24,719 | 197,795 | 9,296 | 2,617 | 11,913
Remaining | 55,923 | 17,028 | 72,951 | 3,940 | 595 | 4,535 |  | 163 | 163 | 10 | 204 | 214 | 0 | 1 | 1
% Completion* |  |  | 1.1% |  |  | 96.0% |  |  | 0.6% |  |  | 99.9% |  |  | 100.0%
* Per Load Profiling Guide, sec 11.2.1 (2) (a) vi, 99% is considered complete |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 4: 2025 AV: BUS Load Factor Frequency Distribution*
Chart: Load Factor Frequency Distribution
| 0.1 | 0.2 | 0.3 | 0.4 | 0.5 | 0.6 | 0.7 | 0.8 | 0.9 | >.9
 | 0.061636 | 0.1984 | 0.24135 | 0.18276 | 0.13323 | 0.088529 | 0.050675 | 0.024967 | 0.013209 | 0.0052385
Load Factor | COAST | EAST | FWEST | NCENT | NORTH | SCENT | SOUTH | WEST
0.1 | 8,701 | 1,389 | 1,555 | 7,400 | 1,333 | 736 | 6,068 | 2,028
0.2 | 32,965 | 4,335 | 4,099 | 28,511 | 3,369 | 2,118 | 14,868 | 4,417
0.3 | 38,050 | 4,753 | 6,078 | 37,123 | 3,577 | 2,346 | 18,565 | 4,690
0.4 | 27,911 | 3,266 | 5,411 | 29,249 | 2,546 | 1,874 | 13,728 | 3,234
0.5 | 20,000 | 2,034 | 3,455 | 22,417 | 1,584 | 1,315 | 10,426 | 2,353
0.6 | 13,886 | 1,191 | 1,873 | 14,824 | 965 | 905 | 7,186 | 1,419
0.7 | 8,173 | 670 | 1,151 | 7,964 | 629 | 496 | 4,188 | 913
0.8 | 3,459 | 331 | 720 | 3,647 | 319 | 250 | 2,575 | 614
0.9 | 2,268 | 133 | 340 | 1,258 | 199 | 117 | 1,546 | 443
>0.9 | 703 | 27 | 81 | 135 | 41 | 43 | 1,285 | 206
*Based on 2024 load data