## Slide 1
Modeling Upgrade to CIM16: Application and Data Products
Joel Koepke

## Slide 2: Overview – Upgrading from CIM10 to CIM16
ERCOT produces Network Models following CIM standards and in an XML format
  Since 2010, the Network Model Management System (NMMS) has produced models using the CIM10 schema (with customizations)
  In 2021, a process was developed to translate CIM10 models into CIM16 allowing for downstream systems to upgrade their importers
ERCOT has begun a project to enhance NMMS to natively produce CIM16 model files
  Reduces the need for ERCOT-specific legacy code in vendor applications
  Officially started execution in August 2024
  Project completion is scheduled for Q1/Q2 2027
ERCOT will no longer produce CIM10 models after project completion

## Slide 3: CIM-Related Inputs/Outputs of NMMS

## Slide 4: Who/What is Affected?
Any processes utilizing files directly created from NMMS will need to prepare for an updated schema
Files include:
  MIS Secure:
    Redacted CIM Network Model - EMIL ID: NP3-450-SG
  MIS Certified:
    TSP Version of the CIM Network Model XMLs (via Citrix)
    Incremental CIM Change Requests XMLs (via Citrix/NMMS)

## Slide 5: ERCOT CIM16 Project – Test Models
ERCOT will prioritize the delivery of CIM16 test models in the early stages of the project
ERCOT will host an initial workshop Q3/Q4 of 2025.
  Schema and redacted model will be provided prior to meeting
  Dates to be communicated via TWG and Market Notices
A recurring cadence will be developed for providing these test files
  Initially new models will be delivered ~quarterly
  Cadence will increase as CIM16 go-live approaches
TSP testing of CIM16 NMMS tentatively scheduled for Q4 2026
New