## Slide 1
Flight Testing Update
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
06/12/2025

## Slide 2: Flight 0625 Preview
Initial Market Notice for Flight 0625 was sent on 03/19/25
1st Market Notice reminder for Flight 0625 was sent on 04/09/25
Market Notice final reminder for Flight 0625 was sent on 04/30/25
Flight 0625 application deadline was 04/16/25
Flight 0625 signup deadline was 05/07/25
Connectivity testing began on 05/13/25
Day 1 transactions began on 06/09/25
Flight 0625 is scheduled to conclude on 06/20/25
Contingency period concludes 06/27/25
Retail Market Subcommittee
06/12/25

## Slide 3: Flight 0625 Details
9 New CRs are registered to test in Flight 0625 including 8 DUNS+4 CRs
8 Existing CRs are registered to test in Flight 0625
Of the 8 Existing CRs, 6 are testing for Service Provider Change and 3 are adding Territories
1 Existing CR withdrew from testing in Flight 0625
Retail Market Subcommittee
06/12/25