## Slide 1
2025 Annual Validation
PWG Meeting
June 18, 2025

## Slide 2: 2025 Annual RES and BUS Validation Progress Report
 |  | ERCOT & TDSP AV 2025 Progress Report |  |  |  |  | 
Due Date* | 2025 Annual Validation Task List | ERCOT | AEP | CNP | Nueces | ONCOR | TNMP
3/1/25 | ERCOT to provide list of RES & BUS ESI IDs to TDSPs | 3/4/25 | 3993699 | 3993695 | 3993706 | 3993691 | 3993704
3/31/25 | ERCOT Provides Additional Validation Lists to TDSPs | 4/10/25 | 4008878 | 4008881 | 4008888 | 4008884 | 4008887
4/10/25 | TDSPs to provide finalized list of RES & BUS ESI IDs to ERCOT | 5/19/25 |  |  |  |  | 
4/15/25 | Market Notice announcing lists are available to CR of record | 6/12/25 |  |  |  |  | 
4/15/25 | TDSPs to begin submitting 814_20 transactions | n/a |  |  |  |  | 
9/30/25 | Complete Annual and Additional Validations | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date
10/3/25 | ERCOT to review database for expected changes | Comp Date | n/a |  |  |  | 
10/10/25 | TDSPs have submitted at least 99% of changes | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date

## Slide 3: 2025 AV RES and BUS Status Update
Profile Validation Status as of: |  |  |  | 17-Jun-25 |  |  |  |  |  |  |  |  |  |  | 
 | AEP |  |  | CNP |  |  | NUECES |  |  | ONCOR |  |  | TNMP |  | 
 | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total
Initial Set | 56,597 | 17,155 | 73,752 | 94,755 | 18,920 | 113,675 | 0 | 169 | 169 | 173,086 | 24,923 | 198,009 | 9,296 | 2,619 | 11,915
Exceptions | 8 | 4 | 12 | 43 | 20 | 63 | 0 | 5 | 5 | 10 | 110 | 120 | 0 | 1 | 1
Net Subject to Change | 56,589 | 17,151 | 73,740 | 94,712 | 18,900 | 113,612 | 0 | 164 | 164 | 173,076 | 24,813 | 197,889 | 9,296 | 2,618 | 11,914
Updated, as of Jun-17-2025 | 796 | 153 | 949 | 90,986 | 18,267 | 109,253 | 0 | 1 | 1 | 173,064 | 24,531 | 197,595 | 9,296 | 2,617 | 11,913
Remaining | 55,793 | 16,998 | 72,791 | 3,726 | 633 | 4,359 |  | 163 | 163 | 12 | 282 | 294 | 0 | 1 | 1
% Completion* |  |  | 1.3% |  |  | 96.2% |  |  | 0.6% |  |  | 99.9% |  |  | 100.0%
* Per Load Profiling Guide, sec 11.2.1 (2) (a) vi, 99% is considered complete |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 4: Impact of Tweaking Profile Change Criteria for BUS
 | Current Method | 
 | 2019 to 2022 | 2022 to 2024
Change | 12.1% | 10.9%
No change | 87.9% | 89.1%
 | 5% | Tolerance
 | 2019 to 2022 | 2022 to 2024
Significant | 8.6% | 7.3%
Insignificant | 3.5% | 3.6%
No change | 87.9% | 89.1%