## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG
07/22/2025

## Slide 2: Flight 0625 Details
9 New CRs successfully completed testing in Flight 0625 including 8 DUNS+4 CRs
8 Existing CRs successfully completed testing in Flight 0625
Of the 8 Existing CRs, 6 tested for Service Provider Change and 3 added Territories
1 Existing CR withdrew from Flight 0625
Texas Set Working Group
07/22/25

## Slide 3: Flight 1025 Preview
Market Notice for Flight 0625 will be sent on 07/23/25
Market Notice first reminder for Flight 0625 will be sent on 08/13/25
Market Notice final reminder for Flight 0625 will be sent on 09/03/25
Flight 0625 application deadline is 08/20/25
Flight 0625 signup deadline is 09/10/25
Connectivity testing begins on 09/16/25
Day 1 transactions began on 10/13/25
Flight 0625 is scheduled to conclude on 10/24/25
Contingency period concludes 10/31/25
Texas Set Working Group
07/22/25