|  |  |  |  |
| --- | --- | --- | --- |
| NPRR Number | [1288](https://www.ercot.com/mktrules/issues/NPRR1288) | NPRR Title | Remove Multiple Month Transactions in CRR Auctions |
| Impact Analysis Date | May 27, 2025 |
| Estimated Cost/Budgetary Impact | Between $400k and $700k |
| Estimated Time Requirements | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon prioritization and Public Utility Commission of Texas (PUCT) approval.Estimated project duration: 9 to 12 months |
| ERCOT Staffing Impacts (across all areas) | Implementation Labor: 64% ERCOT; 36% VendorOngoing Requirements: No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted:* Congestion Revenue Rights 94%
* Data Management & Governance 5%
* Enterprise Integration Nodal Services 1%
 |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| None. |