## Slide 1
Flight Testing Update
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
11/04/2025

## Slide 2: Flight 1025 Preview
Market Notice for Flight 1025 was sent on 07/23/25
Market Notice first reminder for Flight 1025 was sent on 08/13/25
Market Notice final reminder for Flight 1025 was sent on 09/03/25
Flight 1025 application deadline was 08/20/25
Flight 1025 signup deadline is 09/10/25
Connectivity testing began on 09/16/25
Day 1 transactions began on 10/13/25
Flight 1025 was scheduled to conclude on 10/24/25
Contingency period concluded 10/31/25
Retail Market Subcommittee
11/04/25

## Slide 3: Flight 1025 Details
As of 10/31/25
7 New CRs have tested in Flight 1025 including 4 DUNS+4 CRs
28 Existing CRs have successful tested in Flight 1025
Of the 28 Existing CRs, 28 tested for Service Provider Change, 5 added Territories, and 5 made Bank Changes
1 Existing CR withdrew their registration from Flight 1025
One of the New CRs has one outstanding banking transaction with one TDSP. The TDSP has indicated they will continue working with the CR.
Retail Market Subcommittee
11/04/25