## Slide 1
Texas Retail Market
Testing Flight 0626
TX SET 5.0
Market Participant
Retail Testing Orientation

## Slide 2
Agenda
Business Requirements for Entering Test Flight
Flight Overview
FlighTrak Overview
Texas SET
Scripts Overview
TDSP Issues Experienced
Retail Testing Requirements and Expectations
Timeline Review and Next Steps

## Slide 3
Business Requirements for Entering Test Flight

## Slide 4: Entering Test Flight
How do I sign up to participate in Flight 0626?
  New LSE
  Current MPs
  Additional DUNS for Certified REP
What are the business requirements I must fulfill before entering the test flight?

## Slide 5: Signing up for Flight 0626: New LSEs
Important: Please follow this link for Critical Application and Registration Deadline Information http://www.ercot.com/services/rq/lse/tfi/index.html
New LSEs that wish to sign up for Flight 0626 must complete ALL of the following, including ERCOT approval/verification, by the Deadlines shown on the following pages:

## Slide 6: Signing up for Flight 0626: New LSEs Cont.
Wednesday, April 15, 2026 - 5:00 p.m. CPT
Submit LSE Application
    Application can be found online:
    http://www.ercot.com/mktrules/nprotocols/current
    Section 23 Form B: Load Serving Entity (LSE) Application for Registration
    QSE Designation must be made prior to production
      Note – QSE must be Qualified/Certified by ERCOT
    Application requires a DUNS number (www.dnb.com)
    Please note that proper registration of your company must be on file at the Texas Secretary of State office in order for your ERCOT LSE application to be accepted (http://www.sos.state.tx.us/).
Submit Attestations
    Attestations can be found online: http://www.ercot.com/mktrules/nprotocols/current
    Section 23 Form Q: Attestation Regarding Market Participant Citizenship, Ownership, or Headquarters and Section 23 Form S: Attestation Regarding Purchase of Critical Electric Grid Equipment (CEGE) and Critical Electric Grid Services (CEGS) from a Lone Star Infrastructure Protection Act (LSIPA) Designated Company or LSIPA Designated Country

## Slide 7: Signing up for Flight 0626: New LSEs Cont.
Submit $500 LSE Application Fee
File for REP Certification with PUCT (not required for MOU/EC)
    Send the PUCT docket number to: RetailMarketTesting@ercot.com
Wednesday, April 22, 2026 - 5:00 p.m. CPT
AR/BAR sends info to assign FlighTrak Admin
    Email sent to flighttesting@ercot.com by above deadline.
  Wednesday, April 29, 2026 - 5:00 p.m. CPT
FlighTrak Admin creates user account for AR/BAR
    ERCOT confirms that the AR/BAR set up match the contacts provided on the LSE application and assigns the AR/BAR roles to the appropriate users by above deadline.

## Slide 8: Signing up for Flight 0626: New LSEs Cont.
Wednesday, May 6, 2026 - 5:00 p.m. CPT
AR/BAR must submit Flight Registration
  registration must be submitted and approved by ERCOT before the deadline
Additional DUNS for Certified REP please note:
If a decision is made to add a DUNS for a Certified REP (DUNS or DUNS plus 4), this new entity is considered a new LSE from a business perspective
  The new LSE must follow the “New LSE” steps for signing up for Flight 0626
From a testing perspective, there are truncated testing tracks available under certain circumstances.

## Slide 9: Signing up for Flight 0626: Current LSEs
All current LSEs will be required to test if they are entering new service territories, testing additional business functionality, changing banking information, or changing their service provider.

## Slide 10: Signing up for Flight 0626: Current LSEs
To sign up for Flight 0626, a current LSE must complete the following by Flight Signup Deadline:
Wednesday, May 6, 2026 - 5:00 p.m. CPT
LSE must be setup in FlighTrak to be able to Register
AR/BAR must submit their Flight Registration in FlighTrak
    FlighTrak login page is located at https://testsa.ercot.com/workcenter/
    For questions concerning Flight Registration please email flighttesting@ercot.com or clientservices@ercot.com

## Slide 11: Registration Requirements
ERCOT Registration Requirements are defined in Protocol Section 16: Registration and Qualification of MPs
  http://www.ercot.com/mktrules/nprotocols/current
ERCOT Registration Requirements must be fulfilled prior to a Market Participant receiving their Retail Qualification letter and migrating to production.

## Slide 12: LSE Registration Requirements
New Load Serving Entity (LSE) Registration Requirements:
LSE Application Completed
    Executed Standard Form Agreement
    QSE Designation
      Note – QSE must be qualified/certified by ERCOT
LSE Application Fee Received
PUCT Certification Issued (not required for MOU/EC)

## Slide 13
Flight Overview

## Slide 14: Flight 0626 Test Participants
Existing CRs currently in the Market
  Some may be testing in new TDSP territories or for new functionality
Existing TDSPs
  Some may be testing new CR relationships
ERCOT
  Testing any new CR/TDSP relationships or new CR functionality
CRs new to the Market
  Testing full Flight using ‘NEW’ Track

## Slide 15: How Do We Move Forward?
Days – MPs and ERCOT are required to complete their daily activities as outlined in the testing scripts.
Timing – MPs are expected to have their transactions sent to Trading Partners as early as possible each day due to the number of transactions sent each day per script. This will allow MP receiving the transactions to process them and send out responses or determine if the transactions contain errors. If you are unable to send your transactions by noon, please inform the appropriate testing contacts.
Critical Dates – Some scripts have critical dates that must be met for specific Business Rules to be tested successfully.

## Slide 16: How Do We Move Forward?
Check Points – Check Points will exist throughout the market test. These check points exist to allow:
  The Flight Administrator to gauge where the market test is in relation to the flight timeline.
  Take necessary action to get the flight back on schedule.
Weekends – The Flight Administrator may elect to use weekends for testing in the event testing has fallen behind schedule.

## Slide 17
Testing Tracks
and
Testing Relationships

## Slide 18: Testing Tracks for V5.0 End-to-End Scripts
Track Names
  TX SET 5.0
  Connectivity Testing Scripts
  All New IOU CRs
  All New MOU/EC CRs
  All New IOU CSA CRs
  All New MOU/EC CSA CRs
  PUCT REP Certification Option 2 LSEs
  Existing CR – Changing Service Provider
  Existing CR – Changing Bank

## Slide 19: Testing Tracks for V5.0 End-to-End Scripts
New IOU CR
  All New LSEs will execute all scripts in this track with at least one TDSP territory that the LSE is entering
New MOU/EC CR
  Any LSE who signed up to test with a MOU/EC TDSP will execute all scripts in this track with the MOU/EC TDSP
New IOU CSA CR
  New IOU CSA LSEs and existing LSEs wanting to add CSA functionality will test this track with ERCOT who will simulate the TDSP
New MOU/EC CSA CR
  New MOU/EC CSA LSEs and existing MOU/EC LSEs wanting to add CSA functionality in MOU/EC territories will test this track with the MOU/EC TDSP territory the LSE is entering

## Slide 20: Testing Tracks for V5.0 End-to-End Scripts
PUCT REP Certification Option 2 LSEs
  LSEs who are PUCT REP Option 2 LSEs are only required to test this track within the Market
Changing Service Provider
  LSEs who are changing Service Providers will execute all scripts in the track with all TDSP territories in which the LSE is certified
Changing Bank
  LSEs who are changing Banks will execute all scripts in the track with all TDSP territories in which the LSE is certified

## Slide 21: NAESB Connectivity Testing
All testing participants must test Connectivity using NAESB EDM v1.6, Testing with ERCOT requires TLS 1.2
Everyone participating in Flight 0626 must test Connectivity with all trading partner relationships defined within your testing specifications and ERCOT
If escalation is required for connectivity transactions, include the NAESB connectivity log in the comments field of the FlighTrak connectivity script issue
After Connectivity is tested, any changes will require retesting before the start of the Flight

## Slide 22: Testing Relationships
ERCOT has committed to providing the following information to the market:
  For all new LSEs and TDSPs in the market, The Final Testing Matrixes to view Flight testing relationships and scripts will be available Friday, May 8, 2026, in FlighTrak.
  These lists will be available to all testing partners who have access to FlighTrak and are testing in the Flight and their designates.

## Slide 23: Testing Relationships
If a Market Participant has issues with the testing relationships, issues must be communicated back to ERCOT by 5:00 p.m. on Monday, May 11, 2026.
ERCOT will contact each party who has issues and work towards resolving the issue.

## Slide 24: What Happens If I Don’t Meet Flight Checkpoints/Tasks?
Possible daily conference call with the Flight Administrator
Escalation procedures to executive management at the MP, ERCOT, and possibly the PUCT
MP may be requested to work overtime and/or weekends to catch up
MP may be asked to start the script over at a later time
MP may be asked to test during the next Test Flight

## Slide 25: Pre-Testing Preparation
Review ERCOT Protocols, Solution to Stacking documentation, Texas Market Test Plan, TDSP Tariffs, and the Terms and Conditions
Review the TX SET V5.0 Implementation Guides
  These often contain additional information on the business processes
Market Participants must establish banking relationships prior to the Registration deadline
Review Flight 0626 Pre-Testing Timeline

## Slide 26: Pre-Testing Preparation
Review all test scripts within your test tracks
Contact ERCOT and/or Texas SET working group when you have questions
If you have a service provider, coordinate your testing activities in advance
When utilizing a service provider for Flight Testing, the testing process between the MP and the service provider must be representative of their production environments

## Slide 27: The Testing Process
Preparation – Review test scripts for your testing track(s)
Connectivity Testing
“Penny Test”
Sending and Receiving Transactions
Test Script Days

## Slide 28: Testing Contacts
Market Participants must provide the following Testing Contacts in the testing specifications area of FlighTrak
    Primary & Secondary Testing Contact
    Primary & Secondary Business Contact – MUST be an employee of the Market Participant company

## Slide 29: Testing Contacts
Market Participants must provide the following Testing Contacts in FlighTrak: (Continued)
    Treasury Contact
    Primary & Secondary
    Connectivity Contacts
    Contacts should be updated as MP contact information changes

## Slide 30
Your One Stop Shop for Retail Market Testing!
FlighTrak
Please reference the FlighTrak Users Guide for information about FlighTrak
http://www.ercot.com/services/rq/lse/trt/index.html

## Slide 31: Options
What is the difference between Service Order/Outage Options and PUCT REP Certification Options?

## Slide 32: IOU Service Order & Outage Options
More Information on the Service Order and Outage Options can be found in the Standard Terms & Conditions:
www.puc.state.tx.us
Select Industry
Select Rates and Tariffs (under “Electric”)
Select Transmission and Distribution Rates
for Investor Owned Utilities (IOU)

## Slide 33: IOU Service Order & Outage Options
Option 1 – LSE may direct Retail Customers to call the LSE for such reporting or requests and electronically forward outage information to the TDSP
Option 2 – LSE may direct Retail Customers to call the LSE for such reporting or requests and then forward the call to the TDSP
Option 3 – LSE may direct Retail Customers to directly call TDSP to make such reports or requests

## Slide 34: MOU/EC Service Order & Outage Options
Option 1 –
Unless otherwise agreed to by LSE and MOU/EC TDSP, the LSE will direct Retail Customers to call or contact the MOU/EC TDSP directly to report outages, interruptions, irregularities, and/or to make service requests.
The LSE will provide Retail Customers with a toll-free number supplied by the MOU/EC TDSP for purposes of such reporting.

## Slide 35: MOU/EC Service Order & Outage Options
Alternatively, and only with the mutual consent of LSE and MOU/EC TDSP, one of the following options can be selected:
Option 2 – Retail Customers will be directed to call the LSE to report outages, interruptions, irregularities, and/or service requests. The LSE will then electronically forward such information to MOU/EC TDSP
Option 3 – Retail Customers will be directed to call the LSE to report outages, interruptions, irregularities, and/or service requests. The LSE will then forward such calls to MOU/EC TDSP

## Slide 36: PUCT REP Certification Options
Option 1 – REPs defining their service area by geography
Option 2 – REPs defining their service area by customers
  Option 2 LSEs that serve only their own load such as power plants may qualify as an Option 2 REP when they file for their PUCT REP certification
  Option 2 LSEs would test with the TDSPs that provide wires service to their affected loads
  See the following document on the PUCT website for more information on PUCT REP Certification Options
  https://www.puc.texas.gov/agency/rulesnlaws/subrules/electric/25.107/25.107.pdf
  Please do not confuse this with Service Order Option 1, 2, or 3 and/or Outage Option 1, 2, or 3.

## Slide 37: Options
Again……
What is the difference between Service Order/ Outage Options and PUCT REP Certification Options?
Service Order/ Outage Options refer to how the REP communicates with its customers and the TDSP with regard to service orders and outages
PUCT REP Certification Options refer to how the REP defines their service area: geographically or by customers they will serve

## Slide 38: PUCT REP Certification Option 2 REPs Only
Scripts that must be executed
  I-BANK01 (Payment/Bank Script)
  ENR01 (MVI on Standard Meter ESI ID, usage, cycle bill)
  These Scripts are subject to change.

## Slide 39: Texas SET Working Group
Evaluates market processes defined by ERCOT Protocols, other RMS Working Groups, and PUCT Rulemakings to establish testing requirements and materials necessary to validate those processes among Market Participants
Develops and maintains testing processes and related testing standards for the MPs directly involved in the testing process.

## Slide 40: Texas Market Test Plan (TMTP)
The processes and procedures for testing are defined in the Texas Market Test Plan as follows:
http://www.ercot.com
Select Committees and Groups
Under Retail Market Subcommittee (RMS),
Select Texas SET WG
Under Key Documents, Select TMTP Document
or
http://www.ercot.com
Select Services
Select Registration and Qualification
Select Load Serving Entities
Under Key Documents Select TMTP Document

## Slide 41: Texas SET Participation
Participation in meetings allows your entity a chance to offer suggestions for improvement of the testing process
Continued participation is a valuable opportunity for your company to keep up to date on Market changes and upgrades

## Slide 42: How Do I Sign Up For Mailing Lists?
Go to http://lists.ercot.com
If you have a ListServ password
  Select Log In
  Enter your email address and password
  Select Log In
If you do not have a ListServ password
  Select Log In
  Select the link, get a new LISTSERV password
  Enter your email address, password, verify your password
  Select Register Password
  A confirmation email will be sent to you
  Open the email and select the link within the email

## Slide 43: How Do I Sign Up For Mailing Lists?
To Subscribe to a Mailing List
  Select Subscriber’s Corner tab
  Search Options, select Show All Lists from the drop down, click the search button
  A list of the mailing lists will appear
  Select the box next to the mailing list that you would like to subscribe to
  Select Subscribe from the drop down box. This box is located at the bottom of the screen
  Select Submit
Upon completion of these steps, you will receive emails from
LISTSSERV@LISTS.ERCOT.COM:

## Slide 44: How Do I Sign Up For Mailing Lists?
To Unsubscribe to a Mailing List
  Select Subscriber’s Corner tab
  All mailing lists that you currently subscribe to will appear
  Select the box next to the mailing list that you would like to unsubscribe to
  Select Unsubscribe from the dropdown box. This box is located at the bottom of the screen
  Select Submit
Upon completion of these steps, you will receive emails from
LISTSSERV@LISTS.ERCOT.COM:

## Slide 45: ERCOT Meeting Calendar
A link to Market meetings and meeting material may be found as follows:
www.ercot.com
Hover over Committees and Groups
Select Meeting Calendar
Select the Date Range of the Meeting
Select the link for the Market meeting

## Slide 46: Meeting Agendas and Notes/Minutes
Prior to attending a meeting, individuals may review the meeting agenda and supporting documents from the ERCOT Calendar.

## Slide 47: A Final Note…
Texas SET is the forum for testing standards and testing issue resolution by Market Participants
      REMEMBER!
Input from every Market Participant is vital; not only to the success of the individual company, but also to the success of the Market as a whole.

## Slide 48: Scripts Overview

## Slide 49: Scripts Approach
The below statements pertain to the
Flight Test Scripts Workbook and Testing Requirements Matrix – TX SET 5.0
Script tasks are delineated by Day and are designed to mimic production business processes
Business Processes or Transaction Lifecycles can be tracked by color or by Lifecycle number
Transactions that close a business process scenario will be the color of the lifecycle they are closing
Initiating transactions must be sent on the Day required by the script
Market Participants should not hold response transactions unless the script specifies that the transactions be held

## Slide 50: TX SET V5.0
All documents related to the TX SET V5.0 can be found at:
www.ercot.com
Hover over Market Rules
Select Market Guides
Select Texas Standard Electronic Transaction Guides
Select Current Texas SET Implementation Guides

## Slide 51: Texas Retail Testing Requirements and Expectations

## Slide 52: Methodology
Highlights of script methodology
Some scripts use simulated LSEs with testing LSEs to execute required functionality
Not all scripts carry through to billing
When possible, contingencies are built into the scripts in the event a MP falls behind and is required to retest
  NOTE: This does not apply to all scripts
Failure to consistently meet checkpoints will result in escalation to Executive Contacts

## Slide 53: Retail Qualification letters
Upon notification to ERCOT Retail Operations from the Flight Administrator, New Market Participants will receive their ERCOT Retail Qualification letter when they have successfully completed testing and met all Registration requirements.
Existing Market Participants testing new TDSP territories, new business functionality, and/or adding an additional DUNS will receive their ERCOT Retail Qualification letter upon completion of the Flight.
Market Participants testing for Change of Service Provider or Change of Bank will not receive an ERCOT Retail Qualification letter upon completion of the Flight.

## Slide 54: Testing to Production Checklist
Please refer to the Testing to Production Checklist for Production requirements.
The Testing to Production Checklist will advise your entity of the next steps that must be taken to enter into Production with ERCOT and your Trading Partners (TDSPs)
www.ercot.com
Select Services
Select Registration and Qualification
Select Load Serving Entities
Select the Texas Retail Market Testing link
Under Key Documents

## Slide 55: Testing to Production Transition
REMINDER:
A Qualified Scheduling Entity (QSE) must be
designated as part of the completion for your LSE
Application.

## Slide 56: Training Opportunities
Information regarding Training Opportunities offered by ERCOT may be found as follows:
www.ercot.com
Select Services
Select Training
Select Course Catalog
Select the link of the Training Opportunities
you are interested in

## Slide 57: Training Opportunities
The link allows you to:
  View currently offered training classes
  Register for training classes
  Withdraw from training classes
A username and password are required to register for the classes
You may create an account if you do not already have a Login
The Login allows only that individual to sign up for the class

## Slide 58: Training Documentation
You may obtain copies of training presentations through the ERCOT website as follows:
www.ercot.com
Select Services
Select Training
Select Course Catalog
Select the course name
Select the Materials tab