Texas Market Test Plan
TBD
Texas Market Test Plan

31
OVERVIEW


31.1
Certification Plan


41.2
Texas Market Test Plan Revision


42          PRE-FLIGHT ACTIVITIES


63
Standards


64
Flight Responsibilities


64.1 
Flight Breakdown


64.1.1 
Prior to Technical Qualification Testing


74.1.2
During Technical Qualification Testing (occurs during Business Hours on a Retail Business Day)


84.1.3
Production


95
Flight Administrator Requirements


106
Escalation Procedures


107
Texas Retail Market Testing Website


117.1
Testing Specifications


117.1.1
Contacts


117.1.2
Exceptions to the Test Plan


117.1.3
Manually-Assisted Processes


127.2
Testing to Production Checklist


128
Flight Definitions, Testing coordination, and Schedule


128.1
In-Flight Testing


128.1.1
New Market Participant


128.1.2 
Retail Market Subcommittee (RMS) Approved Market Enhancements


138.1.3
Market Participant Adding a New Service Territory/New Trading Partnership with a Municipally Owned Utility (MOU) or Electric Cooperative (EC)


138.1.4
Market Participant Changes to a Non-Established Market Interface Service Provider


138.1.5
Current Market Participant adds a new additional Data Universal Numbering System (DUNS) Number for a certified Retail Electric Provider (REP)


138.1.6
Additional Functionality


148.2
Coordinated Out-of-Flight Testing


148.2.1
Current Market Participant Adds a New Service Territory/New Trading Partnership


148.2.2
Current Market Participant Changes to an “Established” Market Interface Service Provider


148.2.3
Bank Changes


148.2.3.1
Payment and/or Remittance Type Changes


158.3
Coordinated Emergency Testing


158.4
Flight Schedule


158.5
NOIE testing requirements


159
Appendices


15Appendix A - Resources


16Appendix B – Glossary of Terms & Acronyms Used in this Document not defined in Section 2 of the ERCOT Protocols




1 OVERVIEW  
1.1 PURPOSE 
(1)
The TMTP addresses the following for qualification in the Texas electric choice market:  

(a)
In-flight and coordinated out-of-flight requirements/guidelines for Market Participants and ERCOT;
(b)
Flight Administrator and success criteria;
(d)
In-flight and coordinated out-of-flight details and phases
(2)
Market Participants are required to comply with the TMTP.  In the event of a conflict between the TMTP and the ERCOT Protocols or Public Utility Commission of Texas (PUCT) Substantive Rules, the ERCOT Protocols and PUCT Substantive Rules take precedence over the TMTP. 
1.2
Standards





(1)
Market Participants in the Texas electric choice market must use Texas Standard Electronic Transactions (Texas SETs)/the American National Standards Institute X12 (ANSI X12) Electronic Data Interchange (EDI) which will be transported using the North American Energy Standards Board (NAESB) Electronic Delivery Mechanism (EDM).  For more information on current standards refer to the Texas SET Implementation Guides and the Texas Data Transport & MarkeTrak Systems Working Group (TDTMS) NAESB EDM Implementation Guide for retail operations.
(2)
As much as possible, the same automated processes that will be used in production should be used during testing.  Where not possible, any areas that require manually-assisted processes shall be documented in advance in the comments section of the testing specification form on ERCOT’s Flight Testing application and communicated to trading partners at the beginning of the testing cycle.
(3)
Market Participants shall test the basic processes necessary to ensure that the retail systems operated by the Market Participants interface properly with both ERCOT’s systems and other Market Participants’ production systems.  Market Participants may elect to not participate in testing optional processes as identified in this document but will inform their trading partners and the Market Flight Administrator in advance.   

(4)
Market Participants and ERCOT must adhere to the Nodal Protocols, with particular emphasis on:

(a)
Protocol Section 15, Customer Registration; 

(b)
Protocol Section 16, Registration and Qualification of Market Participants;
(c)
Protocol Section 19, Texas Standard Electronic Transaction.
(5)
All entities participating in ERCOT’s technical qualification testing will use dedicated test environments that are representative of their production environments. 

(6)
All parties shall send Functional Acknowledgements (FA/997) for all EDI transactions during testing.  Functional Acknowledgements provide a critical audit trail, and all parties shall monitor acknowledgements sent and received.
1.3
Certification Plan  
(1)












(2)
Each Market Participant in the Texas electric choice market has specific requirements that shall be met before it will be allowed to begin production processing.  The ERCOT Protocols and PUCT rules specify many of these requirements in detail.  Market Participants shall thoroughly understand these requirements.

(3)
Additional certification requirements that fall outside the scope of this document may be specified by the PUCT, ERCOT, and/or TDSPs.

1.2
Texas Market Test Plan Revision
(1)
The Texas Standard Electronic Transaction (Texas SET) Working Group is responsible for maintaining and updating the information in the Texas Market Test Plan (TMTP), as defined in Protocol Section 19.8, Retail Market Testing.  Changes to the TMTP shall be reviewed by the appropriate governing bodies. 
2          PRE-FLIGHT ACTIVITIES 
(1)
The following pre-flight activities shall be met before a Market Participant enters flight qualification:
(a)
New Competitive Retailers (CRs):
(i)
Apply for and receive a Data Universal Numbering System (DUNS) Number; 
(ii)
Submit the appropriate registration form, attestations, and application fee to ERCOT; 

(iii)
If registering as a Retail Electric Provider (REP), apply for REP certification with the Public Utility Commission of Texas (PUCT);  

(iv)
Register for an upcoming flight using ERCOT’s Flight Testing application.  Registration must be submitted by the Authorized Representative or the Backup Authorized Representative; 
(v)
TDSPs may require additional documentation/registration from CRs;
(vi)
Submit testing specifications through ERCOT’s Flight Testing application.  Trading partners are required to document specific details of any manually-assisted processes as opposed to system generated processes in the comments section of the testing specification form on ERCOT’s Flight Testing application; and
(vii)
Work with ERCOT Client Services on next steps to enter the Texas electric choice market.
(b)
Existing CRs and Transmission and/or Distribution Service Providers (TDSPs):
(i)
Register for an upcoming flight using ERCOT’s Flight Testing application.  Registration must be submitted by the Authorized Representative or the Backup Authorized Representative;
(ii)
TDSPs may require additional documentation/registration 
from CRs; and


(iii)
Submit testing specifications through ERCOT’s Flight Testing application.  Trading partners are required to document specific details of any manually-assisted processes as opposed to system generated processes in the comments section of the testing specification form on ERCOT’s Flight Testing application.
(c)
CRs adding a DUNS + 4:
(i)
Submit the appropriate registration form, attestations, and

 application fee to ERCOT; 
(ii)
If registering as a REP, apply for REP certification with the PUCT;  

(iii)
Register for an upcoming flight using ERCOT’s Flight Testing application.  Registration must be submitted by the Authorized Representative or the Backup Authorized Representative;
(iv)
TDSPs may require additional documentation/registration from CRs; and
(v)
Submit testing specifications through ERCOT’s Flight Testing application.  Trading partners are required to document specific details of any manually-assisted processes as opposed to system generated processes in the comments section of the testing specification form on ERCOT’s Flight Testing application.
(d)
New TDSPs:
(i)
Apply for and receive a DUNS Number;
(ii)
Submit the appropriate registration, form and attestations to ERCOT;
(iii)
Send an “Intent to Test” email to participate in the next test flight to FlightTesting@ercot.com from the Authorized Representative or Backup Authorized Representative;
(iv)
Submit testing specifications through ERCOT’s Flight Testing application.  Trading partners are required to document specific details of any manually-assisted processes as opposed to system generated processes in the comments section of the testing specification form on ERCOT’s Flight Testing application; and
(v)
Work with ERCOT Client Services on next steps to enter the Texas electric choice market.  
(e)
Non-Opt-In Entities (NOIEs):
(i)
NOIEs who plan to submit their usage to ERCOT via North American Energy Standards Board (NAESB) will be required to test with ERCOT and in order to do so;  
(ii)
Send an “Intent to Test” email to FlightTesting@ercot.com from the Authorized Representative or Backup Authorized Representative; and 

(iii)
Submit testing specifications through ERCOT’s Flight Testing application.  Trading partners are required to document specific details of any manually-assisted processes as opposed to system generated processes in the comments section of the testing specification form on ERCOT’s Flight Testing application.





3
Flight Responsibilities
(1)
Responsibilities specific to testing and validating Market Participants’ systems and processes are contained in this section.  The following responsibilities shall be met before a Market Participant receives qualification that its systems are ready to go into production with its trading partners.
(2)
As applicable, participate in testing conference calls as designated by the Flight Administrator.
3.1 
Flight Breakdown

3.1.1 
Preparation for Technical Qualification/Functional Testing
(1)
Prior to testing, Competitive Retailers (CRs) shall:
(a)
Implement a dedicated test system that closely resembles production;  
(b)
Review Testing Frequently Asked Questions (FAQs) (link at Section 9, Appendices, Appendix A, Resources);
(c)
Review testing matrix posted in ERCOT’s Flight Testing application for assigned scripts; and
(d)
Receive, review, and download the test bed of Electric Service Identifiers (ESI IDs) and associated zip codes from Transmission and/or Distribution Service Provider (TDSP).

(2)
Prior to testing, TDSPs shall:
(a)
Implement a dedicated test system that closely resembles production;

(b)
Review Testing Frequently Asked Questions (FAQs) (link at Section 9,  Appendix A);
(c)
Establish a test bed of ESI IDs and zip codes, including enough ESI IDs to cover all required scripts for each of the CRs; and
(d)
Provide ERCOT and CRs with all required test bed data through ERCOT’s Flight Testing application.

(3)
Prior to testing, ERCOT shall:
(a)
Review Testing Frequently Asked Questions (FAQs) prior to testing (link at Section 9, Appendix A); and
(b)
Validate the test ESI IDs and associated zip codes from the TDSP.
3.1.2
During Technical Qualification Testing (occurs during Business Hours on a Retail Business Day
)
(1)
During testing, CRs shall:
(a)
Coordinate technical connectivity schedule within the dates stated in the Approved Test Flight Schedule located on the ERCOT website;
(b)
Establish technical connectivity with ERCOT and TDSP trading; 
(c)
Adhere to the established test schedule by sending transactions on the given day in accordance with the corresponding test script.  If a CR cannot complete its assigned tasks, the CR will need to contact its ERCOT flight testing team and/or trading partner; and
(d)
Contact the ERCOT flight testing team and/or trading partner in the event transactions are not received in accordance with the corresponding test script.
(2)
During testing, TDSPs shall: 
(a)
Schedule technical connectivity with CRs by the dates stated in the Approved Test Flight Schedule located on the ERCOT website;
(b)
Establish technical connectivity with ERCOT and CR trading partners;

(c)
Adhere to the established test schedule by sending transactions by the given day in accordance with the corresponding test script.  If the TDSP cannot complete its assigned tasks, the TDSP will need to contact its ERCOT flight testing team and/or trading partner; and
(d)
Contact the ERCOT testing team representative and/or trading partner testing representative in the event transactions are not received in accordance with the corresponding test script.

(3)
During testing, ERCOT shall: 

(a)
Schedule technical connectivity with CRs and TDSPs by the dates stated in the Approved Test Flight Schedule located on the ERCOT website;

(b)
Establish technical connectivity with TDSP and CR trading partners;
(c)
Organize testing conference calls as needed; 

(d)
Adhere to the established test schedule;
(e)
Contact affected Market Participants in the event they are unable to send transactions in accordance with the corresponding test script; and
(f)
Contact affected Market Participants in the event they did not receive transactions in accordance with the corresponding test script. 

3.1.3
Production

(1)
Prior to production, CRs shall: 
(a)
Complete all trading partner agreements as determined by the individual TDSP, 
(b)
Receive a qualification letter from ERCOT;
(c)
Work with the Public Utility Commission of Texas (PUCT), TDSPs, and ERCOT Client Services to complete any additional requirements.

(2)
Prior to production, TDSPs shall


: 

(a)
Receive copies of CR qualification letter(s) from ERCOT; 
(b)
New TDSPs only: work with the PUCT, CRs, and ERCOT Client Services to complete any additional requirements.

(3)
Prior to production, ERCOT shall: 
(a)
Distribute qualification letters; and
(b)
Assist Market Participants with production migration.

4
Flight Administrator Requirements

(1)
The Flight Administrator will act as a neutral facilitator throughout testing and is the final authority on all levels of business process qualification among trading partners, including verification that a party has successfully passed testing and is eligible to go into production.  Failure to meet agreed-upon expectations for qualification may result in actions up to and including failure to qualify for the current flight. 
(2)
Primary duties for the Flight Administrator will be to
:

(a)
Follow escalation procedures set forth in the Texas Market Test Plan (TMTP); 
(b)
Moderate testing and report as necessary on test status, including progress and issues, to ERCOT, the Retail Market Subcommittee (RMS), the Texas Standard Electronic Transaction/ Load Profiling (Texas
 SET/LP) Working Group, other appropriate subcommittees as needed, and/or the Public Utility Commission of Texas (PUCT); 
(c)
Verify testing eligibility of Market Participants with ERCOT;
(d)
Ensure that Market Participants’ testing specifications are updated with the current testing contacts displayed on ERCOT’s Flight Testing application;
(e)
Ensure the testing specifications are provided by all testing Market Participants by the testing specifications deadline;
(f)
Ensure that Market Participants participating in the flight have completed all requirements necessary prior to testing, as found in Section 3.1.1, Preparation for Technical Qualification/Functional Testing, of this document;
(g)
Develop a consolidated list of Frequently Asked Questions (FAQs) and post on the ERCOT website;
(h)
Attend Texas SET/LP Working Group meetings or send appropriate representation;
(i)
Review and provide input to the Texas SET/LP Working Group agenda prior to meetings;
(j)
Assist the Texas SET/LP Working Group in developing a standard test plan for point-to-point and end-to-end business processes;
(k)
Assist the Texas SET/LP Working Group in developing test scripts;
(l)
Facilitate end-to-end testing between ERCOT and Market Participants and point-to-point business processes between trading partners;

(m)
Facilitate flight conference calls as needed with Market Participants;
(n)
Act as an issue resolution agent for technical and process issues among Market Participants;
(o)
Confirm that Market Participants have completed ERCOT’s technical qualification/functional testing;
(p)
Verify adherence to Texas SET standards by all Market Participants and ERCOT;
(q)
Maintain current flight testing status on ERCOT’s Flight Testing application; and
(r)
Adhere to the RMS-approved flight tasks/timelines.

5
Escalation Procedures
(1)
Market Participants shall attempt to work through any issues with their trading partners.  The Flight Administrator may be contacted to assist in resolution of an issue if the Market Participants are unable to resolve it on their own.  If a resolution cannot be found, the Flight Administrator will determine if the Market Participants should retest in a subsequent flight.  In the event a Market Participant is not responsive, the Flight Administrator will contact the Authorized Representative.  If resolution is not achieved, the issue will be escalated through the appropriate Technical Advisory Committee (TAC) subcommittee.

(2)
If ERCOT has a testing issue, the Texas Standard Electronic Transaction (Texas SET) Working Group leadership may be contacted to assist in resolution.  Texas SET leadership may contact the Retail Market Subcommittee (RMS) leadership and ERCOT senior management if appropriate. 
6
Texas Retail Market Testing Website 

(1)
The Flight Administrator maintains the Texas Retail Market Testing website that details the current status of the testing process. The URL for this website can be found in Section 8, Appendices, Appendix A, Resources.  

(2)
This website includes, but is not limited to:

(a)
Link to the Texas Market Test Plan (TMTP); 
(b)
Test scripts;
(c)
Current Flight Master Calendar;
(c)
Link to the Approved Test Flight Schedule timelines;
(d)
Updates on changes or special circumstances concerning retail market flight testing;
(e)
Link to the Texas Standard Electronic Transaction (Texas SET) Working Group page on the ERCOT website containing the Texas SET Working Group meeting schedule;
(f)
Frequently Asked Questions (FAQs) for Retail Testing; and
(g)
Market links.
6.1
Testing Specifications 
(1)
Each Market Participant will provide testing specifications on ERCOT’s Flight Testing application.  Testing specifications include basic contact information and specific testing communications information required for effective testing.  ERCOT’s Flight Testing application contains production specifications.  It also identifies processes that will be tested, including optional functions that the Market Participant may wish to test.   

6.1.1
Contacts
(1)
Testing Market Participants shall provide daily and emergency contact information for the test lead and the test lead alternate.  The Authorized Representative or Backup Authorized Representative may be contacted to assist with issue resolution.
(2)
Business contacts must be employees of the Market Participant, not from a vendor or Market Interface Service Provider (MISP).  Technical contacts, on the other hand, may be from a vendor or MISP.
6.1.2
Exceptions to the Test Plan

(1)
This test plan details full testing requirements for Market Participants.  There are legitimate scenarios where a party will not support a feature or scenario that is identified in a test script.  In these cases, a party can claim an exception to the test plan.  Exceptions shall be documented in the comments section of the testing specifications in ERCOT’s Flight Testing application, and shall be approved by the Flight Administrator.  The Flight Administrator will review exceptions on a case-by-case basis to determine the potential impact on the market.  Parties that claim approved exceptions will not be required to test those features.  Once approved, this information will be shared with trading partners.

6.1.3
Manually-Assisted Processes
(1)
Any areas that require manually-assisted processes shall be documented in advance in the comments section of the testing specifications page of ERCOT’s Flight Testing application and communicated to trading partners at the beginning of the testing cycle.  The American National Standards Institute X12 (ANSI X12) formatted files shall never be altered manually.
6.2
Testing to Production Checklist


(1)
Once testing has been completed, the Market Participant should access the Testing to Production Checklists located on the Texas Retail Market Testing page on the ERCOT website.
(2)
ERCOT and Transmission and/or Distribution Service Providers (TDSPs) are responsible for reviewing and updating the Testing to Production Checklists annually.  Any updates should be sent to FlightTesting@ercot.com. 
7
Flight Definitions, Testing coordination, and Schedule
(1)
Pursuant to Public Utility Commission of Texas (PUCT) rules, any entity intending to participate in the Texas electric choice market must successfully qualify their retail commercial applications through Texas retail market testing and maintain that qualification in accordance with Texas Standard Electronic Transaction (Texas SET) version upgrades.  Therefore, for new Market Participants seeking ERCOT qualification, testing must take place during in-flight testing.
(2)
For current Market Participants, testing may be required when changes occur to market-facing systems impacting connectivity, Electronic Data Interchange (EDI) translation, and/or other back-end processes.  It is recommended for current Market Participants to test with trading partners and ERCOT to ensure changes are implemented appropriately.  Testing for current Market Participants may take place during in-flight or out-of-flight testing.  Testing scenarios for in-flight and out-of-flight testing are outlined in Sections 7.1, In-Flight Testing, and 7.2, Coordinated Out-of-Flight Testing, as documented below.
(3)


At the Transmission and/or Distribution Service Provider’s (TDSP’s) discretion using Good Utility Practices, Market Participants may be required to successfully complete pre-production verification testing before the Market Participant’s Data Universal Numbering System (DUNS) can be implemented in the TDSP’s production systems.  Coordinated out-of-flight testing for this scenario is referenced in Section 7.2.3, TDSP Pre-Production Verification, and Section 7.3, Coordinated Emergency Testing, below.
7.1
In-Flight Testing
(1)
Market Participants are required to test the following scenarios during the in-flight period of the approved market Approved Test Flight Schedule

. 
7.1.1
New Market Participant

(1)
All new Market Participants shall qualify their retail commercial applications during the in-flight period of a scheduled market test flight.
7.1.2 
Retail Market Subcommittee (RMS) Approved Market Enhancements
(1)
All Market Participants, including ERCOT, may be required to complete qualification through Texas retail market testing in circumstances including, but not limited to:  

(a)
Retail Market Guide revisions;
(b)
Texas Standard Electronic Transaction (Texas SET) Working Group  enhancements;
(c)
Public Utility Commission of Texas (PUCT) rule makings; and
(d)
Market-wide software upgrades.
7.1.3
Market Participant Adding a New Service Territory/New Trading Partnership with an Investor Owned Utility (IOU), Municipally Owned Utility (MOU), or Electric Cooperative (EC)
(1)
All new Investor Owned Utility (IOU), Municipally Owned Utility (MOU), or Electric Cooperative (EC) trading partnerships shall go through the in-flight testing process as described in the Texas Market Test Plan (TMTP) during a scheduled market test flight. 
7.1.4
Market Participant Changing to a Non-Established Market Interface Service Provider

(1)
A Market Participant that chooses to change to a new Market Interface Service Provider (MISP) that has not successfully completed ERCOT’s technical qualification testing for another Market Participant in the service territory in question is considered a Non-Established Market Interface Service Provider (MISP).  
(2)
A Market Participant may not switch to a Non-Established MISP as an emergency.  A switch to a Non-Established MISP by a Market Participant is not considered for out-of-flight testing and does require full Texas retail market testing.  This Market Participant is required to execute tests during an in-flight market test flight.
7.1.5
Current Market Participant Adding a new Data Universal Numbering System (DUNS) Number for a certified Retail Electric Provider (REP)
(1)
A Current Market Participant who has completed ERCOT’s technical qualification/functional testing with the current Texas Standard Electronic Transaction (Texas SET) version and needs to add a new Data Universal Numbering System (DUNS) number (DUNS or DUNS + 4) for a certified Retail Electric Provider (REP) under that Market Participant’s existing umbrella must utilize the same: 
(a)
Load Serving Entity (LSE); 
(b)
Banking relationships; 
(c)
Back-end systems; 
(d)
Transmission and/or Distribution Service Provider (TDSP) territories; 
(e)
Functionality (e.g., Continuous Service Agreements and PUCT options); and

 
(f)
Established Market Interface Service Provider (MISP). 
If any of these criteria differ from the original DUNS, the Competitive Retailer (CR) will
need to test during the in-flight period and use the New CR track. 
7.1.6
Additional Functionality
(1)
Market Participants may test additional functionality that could include the following:

(a)
Continuous Service Agreement (CSA); and
(b)
PUCT option changes.
7.2
Coordinated Out-of-Flight Testing


(a) (1)


A Current Market Participant may wish to test changes outside of a Scheduled Flight testing period.  All requests for Out-of-Flight Testing must be approved by the Flight Administrator and all TDSPS involved. Coordinated out-of-flight testing requests are limited to the following:

(b) The Market Participant (tester) wishing to test must request an out-of-flight test window by emailing ERCOT at FlightTesting@ercot.com, giving ERCOT a minimum of ten (10) Business Days advance notice to coordinate a mutually agreed upon out-of-flight testing schedule.  
(c) The ten (10) Business Days requirement is for requested testing date, not requested production go live date.
(d) The request for out of flight testing must come from the Authorized Rep or Backup Authorized Rep of the CR and not from the Service Provider.  
(e) ERCOT will coordinate with the impacted TDSPs and let the tester know if their request can be accommodated or not.  The trading partners (including ERCOT) may not be able to accommodate these requests due to their companies’ release schedule and/or resource constraints.  
(f) Whenever possible, changes should be tested during a scheduled flight window and if the requested out of flight window is close to a scheduled Flight, the trading partners may request that the Tester participate in the planned Flight instead.  
(g) In addition, a Production cutover date request must also be submitted by the AR or BAR and confirmed by the TDSPs and ERCOT prior to connectivity testing for the Production environment.
(h) 

7.2.1
Current Market Participant Changes to an “Established” Market Interface Service Provider

(1)
A Market Participant who has completed qualification testing with the current Texas SET version determines that it needs to change its Market Interface Service Provider (MISP) to another MISP that is an Established MISP.




  

(2)
Market Participants may not test with two different MISPs at the same time.  If a Market Participant chooses to test for a change of MISPs during a Texas SET version release, that Market Participant must use the same MISP in production.


7.2.2
Bank Changes

(1)
A Market Participant may need to change the bank that they currently use in the market.  When such changes occur, it is the responsibility of the Market Participant to coordinate a mutually agreed-upon testing schedule with its trading partners. Banking changes are point-to-point; therefore, the ERCOT Flight Administrator is not required to be notified for this change.  All other changes outside of bank changes will need to be coordinated through ERCOT. 
7.2.2.1
Payment and/or Remittance Type Changes

(1)
Market Participants are required to notify trading partners of payment type changes (e.g., from Automated Clearing House (ACH) to wire or vice versa).  When such changes occur, it is the responsibility of the Market Participant to coordinate a mutually agreed-upon testing schedule with its trading partners and ensure payment and/or remittance type changes tested match the method used in production. Banking changes are point-to-point; therefore, the ERCOT Flight Administrator is not required to be notified for this change.
7.2.3

TDSP Pre-Production Verification

(1)
Market Participants may be required by the TDSP to successfully complete pre-production verification testing.  It is the responsibility of the TDSP to coordinate a mutually agreed-upon testing criteria and schedule with its impacted trading partner(s).  This point-to-point level of pre-production verification testing will be scheduled between the TDSP and the impacted Market Participant(s); therefore, the ERCOT Flight Administrator will not be required to be notified.
7.3
Coordinated Emergency Testing
(1)
In the event of an emergency situation, it is the responsibility of the Market Participant to coordinate a mutually agreed-upon testing schedule with its trading partners.  Coordinated Emergency Testing situations include, but are not limited to:

(a)
System failures of a Market Participant or its subcontracted entity;
(b)
Disaster recovery;
(c)
Business continuity plan execution;
(d)
Cybersecurity incidents; and 

(e)
Current bank used by a Market Participant defaults.

7.4
Test Flight Schedule 

(1)
The Texas Standard Electronic Transaction (Texas SET) Working Group is responsible for drafting a Test Flight Schedule to be recommended for approval by the Retail Market Subcommittee (RMS).  The Approved Test Flight Schedule will be posted on the ERCOT website (see Appendix A – Resources below) no later than December 1st of the preceding year.  The Flight Schedule will inform Market Participants of the dates and tasks for each flight.  Market Notices will contain the approved Flight Schedule link which is also provided in Section 8, Appendices, Appendix A, Resources, of this document. 

7.5
NOIE testing requirements
(1)
Non Opt-In Entity (NOIE) testing is different from normal flight testing.  NOIEs are not bound to the Flight Schedules.  The Flight Administrator is the final authority on testing availability and timelines.  NOIEs will test submitting usage through North American Energy Standards Board (NAESB).  NOIE testing will include connectivity testing and other activities as requested by the NOIE and coordinated with the Flight Administrator.
8
Appendices
Appendix A - Resources
The Texas Retail Market Testing Website (http://www.ercot.com/services/rq/lse/trt) includes but is not limited to:

-
Current Flight Master Calendar

-
RMS Approved Test Flights

-
Testing Requirements Matrix

-
Frequently Asked Questions (FAQs) for Retail Testing
Texas SET Implementation Guidelines, Transaction Names and Swimlane Diagrams:

http://www.ercot.com/mktrules/guides/txset/
ERCOT Nodal Protocols:


"
http://www.ercot.com/mktrules/nprotocols


ERCOT Registration:

http://www.ercot.com/services/rq
Appendix B – Glossary of Terms & Acronyms Used in this Document not defined in Section 2 of the ERCOT Protocols

ANSI X12 - The American National Standards Institute X12 standard which defines formats and procedures for exchanging documents.
Current Market Participant - For use in the Texas Market Test Plan (TMTP) is defined as a Market Participant that has successfully completed a previous flight test for the current Texas Standard Electronic Transaction (Texas SET) version and has an active relationship with ERCOT.


EDM- Electronic Delivery Mechanism

Established Market Interface Service Provider (MISP) - An organization or company that provides both connectivity and translation services to another Market Participant in the same service territory and that has successfully tested in the marketplace provided they tested using the current Texas SET version.
Existing CR (see Current Market Participant)
Existing Market Participant (see Current Market Participant) 

Market Interface Service Provider (MISP) - A Market Participant’s internal organization or an outsourced company that provides both connectivity and translation services for a retail Market Participant. 

NAESB – North American Energy Standards Board 
New Market Participant or New CR for use in the TMTP - Defined as a Market Participant that has not successfully completed a previous flight test for the current Texas SET release or has terminated their relationship with ERCOT.

Non-Established Market Interface Service Provider (MISP) - A Market Participant’s internal organization or an outsourced company that provides both connectivity and translation services for a Market Participant that has not successfully completed ERCOT’s technical qualification testing for another Market Participant in the service territory in question.
TMTP - Texas Market Test Plan
Trading Partner - Entities that exchange Electronic Data Interchange (EDI) transactions
�This section might need to reference additional documents


�Addressed


�This needs a number.  Do we intend for this to be the new Section 1.1 and renumber the rest? 


�Yes 1.1


�When we redesign we will have new numbering


�This section might need to reference additional documents


�Addressed


�This needs a number.  Do we intend for this to be the new Section 1.1 and renumber the rest? 


�Yes 1.1


�When we redesign we will have new numbering


�Sheri commented: “Should be beefed up to include why we test.”


�I think we are ok with where we are.  We can discuss if Sheri wants some additional details here still.


�I’m not sure what this asterisk is in correspondence to.  There is no footnote in this draft, nor a second asterisk.


�Not sure either.  We can delete it*.  








*I deleted it


�Do we want to keep the word REGISTRATION?


�I tacked a lot of these “; and”s on the end of this document’s lists throughout.  Please go sure and make sure they shouldn’t be “; or” instead or removed altogether. 


�Do we need the “and” at all?  If its just a list ...couldnt it just be a list?


�This was deleted in your most recent draft but I removed the deletion because it didn’t seem grammatically correct.  Let me know if you disagree.


�You’d be correct.


�This section could be reviewed again??   How specific/general do we want to be in this section?  There are other tasks for PREP etc 


�Add a task that says that CRs & TDSPs should keep FlighTrak updated for progress as well as if comments and/or emails if issues arise. -   maybe add to bullet (c)??  under the CR and TDSP?


-Add a task that says if penny test or payment script applicable that CR most coordinate with bank  …????





�We’ll need some rewriting in the next two items as “Shall receives” doesn’t make grammatical sense. 


�Agreed


�I made it “RECEIVE”


�If the qualification letter referenced here is the same thing as the “CR qualification letter(s)” referenced in paragraph (2)(a) above, then I believe that this (2)(b) is redundant as it is repeating previously established fact that TDSPs, regardless of being new or not, receive letter(s) from ERCOT.  If you agree on the redundancy, then I suggest the possible reformatting of this paragraph’s language as shown below:





“(2) During production, TDSPs shall receive copies of CR qualification letter(s) from ERCOT.  In addition, new TDSPs shall continue to work with the PUCT, CRs, and ERCOT Client Services to complete any additional requirements prior to going into production.”





Thoughts?


�Do we need the “And”?


�Reorder these??   


�Do we want to call out TEXAS SET/LP or just call it Working Group to allow for the opportunity that testing moves.


�What is the business process we’d be testing?


�I know we talked about this, but I didn’t anywhere in this doc that the TDSP will make sure that their testing to production checklist is updated on the testing website  - shouldn’t we add that somewhere?? 


�Addressed


�This paragraph is new, brought in with the 8/1 Update.  Please review to make sure no new edits are needed here.


�I am ok with it.  Almost seems a tad formal compared to some other sections in the document, but I understand it had to be written this way to truly give it the intent we hoped for.


�


(1)	Market Participants are required to test the following enhancements (??word choice??) 


�Could be scenarios...could be something else, but is not ENHANCEMENTS


�This was deleted in your latest draft but I expect that it was a typo and put it back in for grammatic correct.  Please let me know if you disagree.


�Agreed


�*****. I know we discussed this at length and this addresses the out of flight “testing” but I think this needs to address the prod cutover timeline a little more so that a CR isnt waiting in limbo after they have “tested” to change to their new service provider.  Out of flight testing requesting to change to an existing service provider just has to do test connectivity testing and prod conn tsting.    I would suggest to add something to either (b) or (g) bullet to address.   So maybe change to something like this??    - 


The market participant should indicate their need for a production cutover date/window at the same time the market participant sends the request for the out of flight test request date.  The TDSP and ERCOT coordinate the production cutover effort with the CR to make sure they can adhere to the date window requested. This is a request date and will need to be confirmed by ERCOT and the TDSP.    


�STOPPED HERE 10/14/2025...KP, CR, and SW to draft some language for discussion.


�This subsection’s language, as written, doesn’t suggest to me that paragraphs (a) - (g) should be subparagraph list items but, instead, should be paragraphs (2) - (8) that carry on the conversation naturally. Thoughts? 


�I think the sentence that was the bottom needed to be the leader into the list.


�Were there supposed to be items that fell underneath this colon?  Or was this supposed to be a period in the first place? 


�Were there supposed to be items that fell underneath this colon?  Or was this supposed to be a period in the first place? 


�Moved it up..which is what I think is it..


�Sheri asked: “Does this statement belong in this section?”


�I think so..


�This section is new, brought in with the 8/1 Update.  Please review to make sure no new edits are needed here.





1
Texas Market Test Plan- TBD

