## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
PWG/Texas SET WG Joint Meeting
1/13/2025

## Slide 2: Flight 1025 Preview
Market Notice for Flight 1025 was sent on 07/23/25
Market Notice first reminder for Flight 1025 was sent on 08/13/25
Market Notice final reminder for Flight 1025 was sent on 09/03/25
Flight 1025 application deadline was 08/20/25
Flight 1025 signup deadline was 09/10/25
Connectivity testing began on 09/16/25
Day 1 transactions began on 10/13/25
Flight 1025 is completed on 10/24/25
Contingency period concluded 10/31/25
Texas Set Working Group
11/13/25

## Slide 3: Flight 1025 Details
7 New CRs have successfully tested in Flight 1025 including 4 DUNS+4 CRs
30 Existing CRs have successfully tested in Flight 1025
Of the 30 Existing CRs, 30 tested for Service Provider Change and 5 added Territories
1 Existing CR withdrew their registration from Flight 1025
One of the New CRs had one outstanding banking transaction with one TDSP. The TDSP continued working with the CR and the task was completed on 11/6/25.
Texas Set Working Group
11/13/25