## Slide 1
Prioritization Update
Technical Advisory Committee (TAC)
Troy Anderson
ERCOT Portfolio Management
November 19, 2025

## Slide 2: Prioritization Updates Since Last Report to TAC
NPRR1188 and NPRR1244 Controllable Load Enhancements are approved to start in December 2025 as a single project
  Pre-project discussions with MMS vendor have taken place
  Considering approaches that would reduce the 18-24 month duration estimate
    Current implementation target = Q4 2026
In support of SB6, ERCOT is chartering a Large Load Curtailment Manager project (which will include NPRR1238)
  Candidate for early 2026 project start (go-live target is TBD)
  Impact Analysis is underway (for portion other than NPRR1238)
Smaller projects deemed High Priority in the prioritization workshop are now candidates to start in early 2026 and go-live in 2026
  NPRR1198 – Congestion Mitigation Using Topology Reconfigurations
  NPRR1290 Phase 2 – Gap Resolutions and Clarifications for the RTC+B

## Slide 3: 2026 Project Planning
ERCOT understands that Market Participants need lead time to implement changes in their systems for many Revision Requests
Confirmed Revision Request Project Starts with 2026 Go-Live Targets
  NPRR1188 – Implement Nodal Dispatch and Energy Settlement for Controllable Load Resources
  NPRR1244 – Clarification of CLR Primary Frequency Response Responsibilities
  NPRR1277 – Revisions to EAL Formula
Revision Request Projects with Potential for 2026 Implementation
  NPRR936 – CRR Account Holder Limits
  NPRR1198 – Congestion Mitigation Using Topology Reconfigurations
  NPRR1281 – Improvements to Alternate FFSS Resource Designation
  NPRR1288 – Remove Multiple Month Transactions in CRR Auctions
  NPRR1290 Phase 2 – Gap Resolutions and Clarifications for RTC+B
  SCR818 Phase 2 – Changes to Incorporate GIC Modeling Data into Existing Modeling Applications
  SCR829 – API for the NDCRC Application
  SCR831 – Short Circuit Model Integration
Other priority Review Request projects may start in 2026 but are expected to Go-Live in a future year
  DRRS, Large Load Curtailment (including NPRR1238), Residential Demand, Firming
Green Text: Deemed “High Priority” at August 2025 Prioritization Workshop