| PGRR Number | 131 | PGRR Title | Requirements for Interconnection Cost Reporting for Transmission-Connected Generators |
| --- | --- | --- | --- |
| Impact Analysis Date |  | November 18, 2025 |  |
| Estimated Cost/Budgetary Impact |  | Between $50k and $75k |  |
| Estimated Time Requirements |  | The timeline for implementing this Planning Guide Revision Request (PGRR) is dependent upon prioritization and Public Utility Commission of Texas (PUCT) approval. Estimated project duration: 2 to 3 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Business Intelligence & Analytics 43% - Resource Integration and Ongoing Operations 38% - Data Management & Governance 17% - Web Communications 2% |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this PGRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.