## Slide 1
CRR Technology Update
Sreenivas Badri
February 16, 2026

## Slide 2: CRR Technology Update – CRR Long Term Auctions in Cloud
Last update provided to CMWG on 07/21/2025.
Today update will focus on progress we made since last update.
CRR Long Term Auctions in Vendor Cloud - POC – Completed
  Vendor performed POC in their cloud.
  Tested both CRR standalone auction and CRR integrated auction runs in Cloud, observed significant performance improvement.
  CRR Integrated auction - Only engine runs in Cloud with optimal hardware configuration, database and MOI & MUI (Application) run from ERCOT on-prem
  Cloud POC Results:
Case | Solve Time in Production (in hours) | Solve Time with Engine Software Improvements | Solve Time in Vendor Cloud (in hours) | Performance Comparison
2026.1st6.AnnualAuction.Seq5_PWD | 222 | 29 | 12 | 2.41X
2026.1st6.AnnualAuction.Seq2_PWD | 204 | 98 | 36 | 2.72X
2026.2nd6.AnnualAuction.Seq3_PWD | 160 | 124 | 38 | 3.25X

## Slide 3: CRR Technology Update – CRR Long Term Auctions in Cloud
ERCOT Cloud Foundations in place.
CRR Long Term Auctions setup in ERCOT Cloud – For Production runs – In Progress
  Landing Zones are being built currently, then CRR VMs will be built.
  Plan to complete the deployment and setup of CRR standalone and integrated auctions by End of March and Testing by End of April.
  Dry runs are planned for May and June.
  Tentatively looking at running CRR long term Auctions (only Engine) in ERCOT Cloud from Q3 this year.

## Slide 4: Questions
Questions / Comments