| NPRR Number | 1328 | NPRR Title | Establishment of Generation Firming Program |
| --- | --- | --- | --- |
| Impact Analysis Date |  | April 2, 2026 |  |
| Estimated Cost/Budgetary Impact |  | Between $1.0M and $1.5M |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon prioritization and Public Utility Commission of Texas (PUCT) approval. Estimated project duration: 18 to 24 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Settlements 41% - Market Management System 26% - Data Management & Governance 22% - Enterprise Integration Platform 4% - Energy Management System 4% - Data and Information Products 1% - Web Communications 1% - Registration 1% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.