| NPRR Number | 1264 | NPRR Title | Creation of a New Energy Attribute Certificate Program |
| --- | --- | --- | --- |
| Impact Analysis Date |  | April 28, 2026 |  |
| Estimated Cost/Budgetary Impact |  | Phase 1: None. Phase 2: Between $150k and $200k |  |
| Estimated Time Requirements |  | Phase 1: No project required. Phase 1 of this Nodal Protocol Revision Request (NPRR) can take effect following Public Utility Commission of Texas (PUCT) approval. See Comments. Phase 2: The timeline for implementing Phase 2 of this Nodal Protocol Revision Request (NPRR) is dependent upon prioritization and Public Utility Commission of Texas (PUCT) approval. Estimated project duration: 4 to 6 months. See Comments. |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 100% ERCOT; 0% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Business Intelligence & Analytics 100% |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

Phase 1 will implement changes from all revisions excluding Section 23, Form V, Request to Opt-in to Energy Attribute Certificate (EAC) Program. Phase 2 will implement changes from Section 23, Form V, Request to Opt-in to Energy Attribute Certificate (EAC) Program.