| NPRR Number | 1338 | NPRR Title | Restructure Long-Term Auction Sequence Auctions to Six Monthly Optimizations |
| --- | --- | --- | --- |
| Impact Analysis Date |  | May 29, 2026 |  |
| Estimated Cost/Budgetary Impact |  | Between $750k and $1.25M |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon prioritization and Public Utility Commission of Texas (PUCT) approval. Estimated project duration: 12 to 16 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 32% ERCOT; 68% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Congestion Revenue Rights 98% - Data Management & Governance 2% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.