| NPRR Number | 1340 | NPRR Title | Dispatchable Reliability Reserve Service Ancillary Service with Energy Storage Resource Participation |
| --- | --- | --- | --- |
| Impact Analysis Date |  | May 29, 2026 |  |
| Estimated Cost/Budgetary Impact |  | Between $3.0M and $5.0M See Comments. |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon prioritization and Public Utility Commission of Texas (PUCT) approval. Estimated project duration: 20 to 30 months See Comments. |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 94% ERCOT; 6% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Management System 49% - Market Settlements 16% - Data and Information Products 12% - Energy Management System 12% - Business Intelligence & Analytics 3% - Data Management & Governance 3% - Credit Monitoring & Management 1% - Registration 1% - Enterprise Integration MDT Services 1% - Enterprise Integration Nodal Services 1% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

As reflected in the 11/20/25 Impact Analysis for NPRR1309, Board Priority - Dispatchable Reliability Reserve Service Ancillary Service, the cost of Dispatchable Reliability Reserve Service (DRRS) is expected to be between $3M and $5M. If NPRR1309 is approved, the estimated costs and project duration within this Impact Analysis for NPRR1340 will be revised accordingly. The incremental cost of the Energy Storage Resource (ESR) participation in DRRS beyond what was captured in the Impact Analysis for NPRR1309 is estimated to be between $50K and $70K, and ERCOT expects to complete the project work associated with ESR participation in DRRS within the same project as NPRR1309.