## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG Meeting
06/16/2026

## Slide 2: Flight 0626 Details
12 New CRs are testing in Flight 0626 including 8 DUNS+4 CRs
6 Existing CRs are testing in Flight 0626
Of the 6 Existing CRs, 2 have completed testing for Service Provider Change and 4 are testing to add Territories
Texas Set Working Group
06/16/2026

## Slide 3: Flight 0626 Preview
Market Notice for Flight 0626 was sent on 03/18/26
Market Notice first reminder for Flight 0626 was sent on 04/08/26
Market Notice final reminder for Flight 0626 was sent on 04/29/26
Flight 0626 application deadline was 04/15/26
Flight 0626 signup deadline was 05/06/26
Connectivity testing began on 05/13/26
Day 1 transactions began on 06/08/26
Flight 0626 is scheduled to complete on 06/22/26
Contingency period is scheduled to conclude 06/26/26
Texas Set Working Group
06/16/2026