| NPRR Number | 1342 | NPRR Title | Mitigated Offer Caps for Contract for Capacity Resources |
| --- | --- | --- | --- |
| Impact Analysis Date |  | June 30, 2026 |  |
| Estimated Cost/Budgetary Impact |  | Between $250k and $350k See Comments. |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon prioritization and Public Utility Commission of Texas (PUCT) approval. Estimated project duration: 6 to 9 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 52% ERCOT; 48% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Management System 95% - Data Management & Governance 3% - Registration 1% - Enterprise Integration Nodal Services 1% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

ERCOT estimates that if NPRR1342 and NPRR826, a cost savings of 10% to 20% could be realized from project efficiencies.