
	ERS Procurement Schedule

	December 2026 through March 2027 Standard Contract Term

	Date
	Action

	September 18, 2026
	DRAFT Technical Requirements & Scope of Work posted

	September 28, 2026
	Pre-Populated ERID books get posted to the MIS

	October 2, 2026
	Market Participant comments on TRSOW due at ERCOT

	October 2, 2026
	RFP posted to ERS web page

	October 6, 2026
	Web Ex for TRSOW comments (if requested).

	October 5, 2026
	ERID process begins-submittal of Resources for baseline assignment & capacity pre-screening

	October 23, 2026
	Last day to submit TDSP ESI IDs

	October 27, 2026
	Last date to submit ERS Resource IDs (ERID).

	November 5, 2026 (midnight)
	Deadline for resolving ERID errors (for ERIDS received prior to deadline)

	November 6, 2026
	QSE may begin submitting offers for review.

	November 9, 2026 (midnight)
	Offers Due (midnight): QSEs submit competitive & Self-Provision offers

	November 10, 2026
	Self-Providing QSEs submit the ERS Notification of Self-Provision Form

	November 10, 2026
	Self-Providing QSEs notified of options for adjusted commitment levels.

	November 10, 2026
	Self-Providing QSEs provide ERCOT with final Self-Provision commitment

	November 20, 2026
	Award Notifications are posted to the MIS.

	November 25, 2026
	Deadline for ERCOT to post ERS Procurement Summary to the MIS

	November 26, 2026
	Thanksgiving-ERCOT Holiday

	November 27, 2026
	Day After Thanksgiving-ERCOT Holiday

	December 21, 2026
	Fully validated Weather-Sensitive update for January

	December 24, 2026
	Christmas Eve-ERCOT Holiday

	December 25, 2026
	Christmas Day-ERCOT Holiday

	January 1, 2027
	New Year's Day-ERCOT Holiday

	January 18, 2027
	MLK Day-ERCOT Holiday

	January 21, 2027
	Fully validated Weather-Sensitive update for February

	February 1, 2027
	Disclosure of DecMar offers

	February 5, 2027
	NOIE or non-TDSP interval meter data due for the month of December

	February 18, 2027
	Fully validated Weather-Sensitive update for March

	March 8, 2027
	NOIE or non-TDSP interval meter data due for the month of January

	April 5, 2027
	NOIE or non-TDSP interval meter data due for the month of February

	May 6, 2027
	Deadline for submitting end of SCT meter data affidavits.

	May 6, 2027
	NOIE or non-TDSP interval meter data due DecMar availability

	May 14, 2027
	Deadline for posting availability and event performance data to the MIS.

	May 28, 2027
	Deadline for review of availability & event performance data.

	June 14, 2027
	Approximate Settlement Date for DecMar SCT

	*Meter data is due 35 days after a test or event


 


