## Slide 1
Flight Testing Update
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
08/11/2026

## Slide 2: Flight 0626 Details
12 New CRs successfully completed testing in Flight 0626 including 9 DUNS+4 CRs
6 Existing CRs successfully completed testing for Flight 0626.
Of the 6 Existing CRs, 2 tested for Service Provider Change and 4 added Territories.
Retail Market Subcommittee
0811//26

## Slide 3: Flight 1026 Preview
Market Notice for Flight 1026 was sent on 07/18/26
Market Notice first reminder for Flight 1026 will be sent on 08/12/26
Market Notice final reminder for Flight 1026 will be sent on 09/02/26
Flight 1026 application deadline is 08/19/26
Flight 1026 signup deadline is 09/09/26
Connectivity testing begins on 09/16/26
Day 1 transactions begins on 10/19/26
Flight 1026 is scheduled to complete on 10/30/26
Contingency period is scheduled to conclude 11/06/26
Retail Market Subcommittee
08/11/26