| NPRR Number | 1214 | NPRR Title | Reliability Deployment Price Adder Fix to Provide Locational Price Signals, Reduce Uplift and Risk |
| --- | --- | --- | --- |
| Impact Analysis Date |  | August 11, 2026 |  |
| Estimated Cost/Budgetary Impact |  | Between $900K and $1.2M |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval. Estimated project duration: 12 to 18 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 87% ERCOT; 13% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Management System 67% - Data and Information Products 22% - Market Settlements 8% - Data Management & Governance 1% - Web Communications 1% - Registration 1% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

None.