ERCOT Impact Analysis Report
	NPRR Number
	1329
	NPRR Title
	Resource Entity Requirements for Self-Limiting Facilities

	Impact Analysis Date
	August 11, 2026

	Estimated Cost/Budgetary Impact
	Between $150k and $250k

	Estimated Time Requirements
	The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon prioritization and Public Utility Commission of Texas (PUCT) approval.

Estimated project duration: 7 to 11 months

	ERCOT Staffing Impacts (across all areas)
	Implementation Labor: 100% ERCOT; 0% Vendor

Ongoing Requirements: No impacts to ERCOT staffing.

	ERCOT Computer System Impacts
	The following ERCOT systems would be impacted:

· Resource Integration and Ongoing Operations   28%
· Registration                                                          23%
· Network Model Management System                  17%
· Market Management System                                13%
· Data Management & Governance                          8%
· Enterprise Integration Nodal Services                    6%
· Energy Management System                                 4%


	ERCOT Business Function Impacts
	No impacts to ERCOT business functions.

	Grid Operations & Practices Impacts
	ERCOT will update grid operations and practices to implement this NPRR.



	Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

	None offered.



	Comments

	None.
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