## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Texas SET WG Meeting
08/19/2026

## Slide 2: Flight 0626 Details
12 New CRs successfully completed testing in Flight 0626 including 8 DUNS+4 CRs
6 Existing CRs successfully completed testing in Flight 0626
Of the 6 Existing CRs, 2 tested for Service Provider Change and 4 added Territories
Texas Set Working Group
08/19/2026

## Slide 3: Flight 1026 Preview
Market Notice for Flight 1026 was sent on 07/22/26
Market Notice first reminder for Flight 1026 was sent on 08/12/26
Market Notice final reminder for Flight 1026 will be sent on 09/02/26
Flight 1026 application deadline will be 08/19/26
Flight 1026 signup deadline will be 09/09/26
Connectivity testing will begin on 09/16/26
Day 1 transactions will begin on 10/19/26
Flight 1026 is scheduled to complete on 10/30/26
Contingency period is scheduled to conclude 11/06/26
Texas Set Working Group
08/19/2026