## Slide 1
NDCRC Test Request API (SCR829)
Programmatic submission of QSE test requests
Nick Barbas · Project Technical Lead · 8-20-2026
What | A machine-to-machine interface to submit and manage test requests
Who | QSEs with existing NDCRC access
Why | Restore automated submission that the web form displaced
Stage | Planning / early execution — nothing shown today is final
PUBLIC
Notes: Put the disclaimer on the charter slide rather than burying it later — it sets the tone for everything after and buys room on the URL question. Audience is market participants. Avoid technology detail entirely; nobody here needs to hear about the platform.

## Slide 2
Delivery Timeline
Anticipated roadmap (actual dates subject to change)
Planning
July 2026
Design
July 2026
Build
we are here
Market testing
October 14, 2026
Production
November 11, 2026
Authentication and submission are already working end to end in a development environment
Nothing for users to build yet ahead of market testing window – informational purposes only
Planning / early execution stage. Everything shown today — including endpoint addresses — is subject to change.
PUBLIC
Notes: PLACEHOLDER SLIDE — needs the real gate names and dates. I deliberately did not invent these. Market participants filter everything through "when do I have to do work?" If you can give even an approximate quarter for the test window, that is this slide's entire job.

## Slide 3
Why We Are Doing This
Test requests used to arrive by email — ERCOT operators triaged them by hand
Moving to the web form gave ERCOT structure, but broke QSE automation
This API restores that automation — the same workflow, machine-readable
Same business process. Same review by ERCOT operators. Only the way you submit changes.
PUBLIC
Notes: This is the slide that earns attention. Some people in the room built the automation that broke. Say plainly that it was a real cost to them and that this is the remedy.

## Slide 4
What We Are Building
Submit a test request | With up to three supporting attachments
Update a submission | What you may change depends on whether ERCOT has reviewed it
List your submissions | Your organization only
Read one submission | Fields, review status, attachment details
Machine-readable spec | Published openly — no credentials needed to fetch it
Approve and reject stay with ERCOT operators. QSE users will use API to submit and track only
PUBLIC
Notes: Naming what is OUT of scope here prevents the "so can we approve our own tests?" question landing awkwardly during the demo.

## Slide 5
How You Will Authenticate
The certificate you already have — the same one you use for the NDCRC web application
No new credential, no password, no token to manage
Your organization is identified from the certificate, never from the request body
You can see only your own organization's submissions
Verified end to end against a real certificate through the existing ERCOT MIS proxy.
PUBLIC
Notes: This is the most reassuring slide in the deck — "no new credential" removes the biggest perceived integration cost. It is also true and already proven, so say so with confidence.

## Slide 6
How You Will Interact
One HTTP call per action
POST /api/public/v1/test-requests
{
"stationId": "DEMOGEN1",
"equipmentId": "DEMOGEN1_CT1",
"testTypeCode": "SEAS_HSL",
"mwChange": "Increase 25 MW",
"testStart": "2026-08-18T09:00:00",
"testEnd": "2026-08-18T11:00:00",
"contact": { "qseRepEmail": "...", "qseRepPhone": "..." }
}
Attachments travel alongside the request in the same call.
Planning / early execution stage. Everything shown today — including endpoint addresses — is subject to change.
PUBLIC
Notes: Real payload, not a mock-up — this exact shape was submitted successfully through the proxy. Repeat the not-final disclaimer here: this is the slide people photograph.

## Slide 7
Updating a Submission
Existing web application logic and validations apply
Before ERCOT reviews it | Change anything, including replacing the attachments
After ERCOT reviews it | Adjust the start/end time of test (locked to same calendar day) and modify your comment
Cancelled or superseded | No changes
Rejected changes are reported back explicitly, naming the fields — never silently ignored
This mirrors what the web form already does today, at ERCOT operators' request
PUBLIC
Notes: Emphasise that the post-review rule came FROM ERCOT operators — the day stays fixed, minor time adjustments are fine. Framing it as an operational courtesy lands better than framing it as an API restriction.

## Slide 8
Live Demonstration
A development environment, a real certificate, real (mocked for privacy) data
1
Look up my stations and units
2
Submit a test request, with an attachment
3
Read it back
4
Change the MW value
5
Read it back again — the change persisted
PUBLIC
Notes: PRESENTER SCRIPT 1. Station lookup — unglamorous but it proves the scoping claim from the authentication slide. 2. Submit — use a PDF. The file EXTENSION is validated, not the content type. 3. Read back — point at status PENDING and the attachment entry. 4. Update mwChange: "Increase 25 MW" -> "Increase 40 MW". CAP IS 30 CHARACTERS. 5. Read back — same id, new value. The record must still be PENDING for the mwChange edit to succeed; after review that field is locked and you would get a 409. Do not approve the demo record beforehand. IF ASKED whether the attachment was virus scanned: in this development environment the scanner is bypassed so we can test without that integration. Production runs the real pipeline.

## Slide 9
What You Just Saw
Every call authenticated by certificate alone — nothing else to manage
Data scoped to your organization
Retries are safe — a repeated submission will not create a duplicate
Running against a real environment, not a mock-up
PUBLIC
Notes: The idempotency point is worth surfacing even though the demo does not show it — it is the first question any automation engineer will have.

## Slide 10
What Happens Next
We publish the machine-readable specification you can build against
A test environment window opens, using the certificates you already hold
Firm up milestone dates as the project gates
Please submit questions, feedback, and requests through TWG channels or to the project tech lead
Planning / early execution stage. Everything shown today — including endpoint addresses — is subject to change.
PUBLIC
Notes: Close on the ask: who to contact, and that no work is required from them yet.

## Slide 11
Questions/Comments?
Nicholas.Barbas@ercot.com
Sreenivas.Badri@ercot.com
Learn More
www.ercot.com
Connect With Us
facebook.com/ERCOTISO
x.com/ercot_iso
linkedin.com/company/ercot
instagram.com/ercot_iso
PUBLIC

## Slide 12
Appendix — Limits and Rules
Not presented; reference if asked
Attachments | Up to 3 per request, 50 MB each
File types | pdf · doc · docx · xls · xlsx · jpg · jpeg · gif
Request rate | 60 requests per hour, short bursts allowed
Safe retries | Supply a retry key; a repeat within 24 hours returns the original result
Review status | Pending · Approved · Rejected
Attachment status | Scanning · Clean · Quarantined
PUBLIC
Notes: Some test types require at least two attachments — the coordinated reactive power tests.

## Slide 13
Appendix — When Something Is Rejected
Not presented; reference if asked
Status | Meaning
400 | The submission failed validation — the response says which field and why
403 | The certificate is not authorised for this interface
404 | No such submission for your organization
409 | The submission's state does not allow that change — the response names the fields
429 | Too many requests — retry after the interval given in the response
PUBLIC
Notes: The consistent theme: every refusal explains itself in the response body. Nothing is silently ignored — that is a deliberate design decision.