## Slide 1
NDCRC Test Request API (SCR829)
Programmatic submission of QSE test requests
Nick Barbas · Project Technical Lead · 9-24-2026
What | A machine-to-machine interface to submit and manage test requests
Who | QSEs with existing NDCRC access
Why | Restore automated submission that the web form displaced
Stage | Execution
PUBLIC
Notes: Put the disclaimer on the charter slide rather than burying it later — it sets the tone for everything after and buys room on the URL question. Audience is market participants. Avoid technology detail entirely; nobody here needs to hear about the platform.

## Slide 2
What We Are Building
Submit a test request | With up to three supporting attachments
Update a submission | What you may change depends on whether ERCOT has reviewed it
List your submissions | Your organization only
Read one submission | Fields, review status, attachment details
Machine-readable spec | OpenAPI spec to be published ahead of market test go-live
Approve and reject stay with ERCOT operators. QSE users will use API to submit and track only
PUBLIC
Notes: Naming what is OUT of scope here prevents the "so can we approve our own tests?" question landing awkwardly during the demo.

## Slide 3
Delivery Timeline
Anticipated roadmap (dates subject to minor adjustments)
Planning
July 2026
Design
July 2026
Build
we are here (code complete by Sept 29)
Market testing
October 14, 2026
Production
November 11, 2026
Early release candidate is complete and deployed in an internal development environment
Market testing date may shift slightly to accommodate security penetration testing and vendor availability
PUBLIC
Notes: PLACEHOLDER SLIDE — needs the real gate names and dates. I deliberately did not invent these. Market participants filter everything through "when do I have to do work?" If you can give even an approximate quarter for the test window, that is this slide's entire job.

## Slide 4
How You Will Authenticate
The certificate you already have — the same one you use for the NDCRC web application
No new credential, no password, no token to manage
Your organization is identified from the certificate, never from the request body
You can see only your own organization's submissions
Verified end to end against a real certificate through the existing ERCOT MIS proxy.
PUBLIC
Notes: This is the most reassuring slide in the deck — "no new credential" removes the biggest perceived integration cost. It is also true and already proven, so say so with confidence.

## Slide 5
What Happens Next
We publish the machine-readable specification you can build against
A market test environment window opens, using the certificates you already hold
Email Sreenivas if you would like to join a mailing list to receive information directly regarding how to integrate with the market testing environment when it launches
PUBLIC
Notes: Close on the ask: who to contact, and that no work is required from them yet.

## Slide 6
Questions/Comments?
Nicholas.Barbas@ercot.com
Sreenivas.Badri@ercot.com
Learn More
www.ercot.com
Connect With Us
facebook.com/ERCOTISO
x.com/ercot_iso
linkedin.com/company/ercot
instagram.com/ercot_iso
PUBLIC