## Slide 1
2026 Annual Validation
PWG Meeting
September 22, 2026

## Slide 2: 2026 Annual BUS Validation Progress Report
 |  | ERCOT & TDSP AV 2026 Progress Report |  |  |  |  |  | 
Due Date* | 2025 Annual Validation Task List | ERCOT | AEP | CNP | LP&L | Nueces | ONCOR | TNMP
3/31/26 | ERCOT to provide list of BUS ESI IDs to TDSPs | 3/23/2026 | 4135797 | 4135791 | 4135804 | 4135801 | 4135795 | 4135799
4/3/26 | ERCOT Provides Additional Validation Lists to TDSPs | 3/30/2026 | 4138258 | 4138260 | 4138265 | 4138264 | 4138267 | 4138269
4/10/26 | TDSPs to provide finalized list of BUS ESI IDs to ERCOT | n/a |  |  |  |  |  | 
4/15/26 | Market Notice announcing lists are available to CR of record | 4/24/2026 |  |  |  |  |  | 
4/15/26 | TDSPs to begin submitting 814_20 transactions | 4/15/2026 |  |  |  |  |  | 
9/30/26 | Complete Annual and Additional Validations | 9/21/2026 | 9/21/2026 | 9/21/2026 | 9/21/2026 | 9/21/2026 | 9/21/2026 | 9/21/2026
10/2/26 | ERCOT to review database for expected changes | Comp Date | n/a |  |  |  |  | 
10/9/26 | TDSPs have submitted at least 99% of changes | n/a | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date | Comp Date

## Slide 3: AV2026 Status Update
Profile Validation Status as of: |  |  |  | 21-Sep-26 |  |  |  |  | 
 | AEP |  |  | CNP |  |  | NUECES |  | 
 | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total
Initial Set |  | 12,554 | 12,554 |  | 13,631 | 13,631 |  | 105 | 105
Exceptions |  | 8 | 8 |  | 5 | 5 |  | 3 | 3
Net Subject to Change |  | 12,546 | 12,546 |  | 13,626 | 13,626 |  | 102 | 102
Updated, as of Sep-21-2026 |  | 12,543 | 12,543 |  | 13,582 | 13,582 |  | 102 | 102
Remaining |  | 3 | 3 |  | 44 | 44 |  | 0 | 0
% Completion* |  |  | 100.0% |  |  | 99.7% |  |  | 100.0%
 | ONCOR |  |  | TNMP |  |  | LP&L |  | 
 | RES | BUS | Total | RES | BUS | Total | RES | BUS | Total
Initial Set |  | 18,270 | 18,270 |  | 1,941 | 1,941 |  | 977 | 977
Exceptions |  | 207 | 207 |  | 0 | 0 |  | 0 | 0
Net Subject to Change |  | 18,063 | 18,063 |  | 1,941 | 1,941 |  | 977 | 977
Updated, as of Sep-21-2026 |  | 18,063 | 18,063 |  | 1,941 | 1,941 |  | 977 | 977
Remaining |  | 0 | 0 |  | 0 | 0 |  | 0 | 0
% Completion* |  |  | 100.0% |  |  | 100.0% |  |  | 100.0%
* Per Load Profiling Guide, sec 11.2.1 (2) (a) vi, 99% is considered complete |  |  |  |  |  |  |  |  | 

## Slide 4: Load Forecasting Profiles: Proposed Updates
 | Current Models |  | Proposed Models
Model Design | Models are static (hard-coded) |  | Models are dynamic and updatable
Input History | 10/29/2004 - 8/3/2006 |  | 9/1/2020 - 1/24/2025
Model Inputs | Based on daily load data |  | Based on Hourly load data
Forecast | Daily; allocated to hourly |  | Hourly
 | Hourly allocated to 15-min intervals |  | 
Roof-top Solar | Not based on actual load data |  | Based on actual load data
EV Charging | N/A |  | In progress (Not there yet)