## Slide 1
Flight Testing Update
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
10/13/2026

## Slide 2: Flight 1026 Preview
Market Notice for Flight 1026 was sent on 07/22/26
Market Notice first reminder for Flight 1026 was sent on 08/12/26
Market Notice final reminder for Flight 1026 was sent on 09/02/26
Flight 1026 LSE application deadline was 08/19/26
Flight 1026 signup deadline was 09/09/26
Connectivity testing began on 09/16/26
Day 1 transactions will begin on 10/19/26
Flight 1026 is scheduled to complete on 10/30/26
Contingency period is scheduled to conclude 11/06/26
Retail Market Subcommittee
10/13/26

## Slide 3: Flight 1026 Details
19 New CRs are testing in Flight 1026 including 15 DUNS+ 4 CRs
7 Existing CRs are testing in Flight 1026
Of the 7 Existing CRs, 6 are testing for Service Provider Change and 1 for Bank Change.
Retail Market Subcommittee
1013//26