Revised ERCOT Impact Analysis Report
	NPRR Number
	1340
	NPRR Title
	Dispatchable Reliability Reserve Service Ancillary Service with Energy Storage Resource Participation

	Impact Analysis Date
	October 13, 2026

	Estimated Cost/Budgetary Impact
	Between $50K and $70K

	Estimated Time Requirements
	The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon prioritization and Public Utility Commission of Texas (PUCT) approval; and upon system implementation of NPRR1309, Dispatchable Reliability Reserve Service Ancillary Service.

Estimated project duration: 1 to 2 months

See Comments.

	ERCOT Staffing Impacts (across all areas)
	Implementation Labor: 94% ERCOT; 6% Vendor

Ongoing Requirements: No impacts to ERCOT staffing.

	ERCOT Computer System Impacts
	The following ERCOT systems would be impacted:

· Market Management System               49%
· Market Settlements                              16%
· Data and Information Products            12%
· Energy Management System               12%
· Business Intelligence & Analytics           3%
· Data Management & Governance          3%
· Credit Monitoring & Management           1%
· Registration                                             1%
· Enterprise Integration MDT Services      1%
· Enterprise Integration Nodal Services     1%   


	ERCOT Business Function Impacts
	No impacts to ERCOT business functions.

	Grid Operations & Practices Impacts
	No impacts to ERCOT grid operations and practices.



	Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

	None offered.



	Comments

	The 1-2 months duration can be incorporated into the NPRR1309 project with no impact to that project’s 20–30 month duration.
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