| NPRR Number | 1340 | NPRR Title | Dispatchable Reliability Reserve Service Ancillary Service with Energy Storage Resource Participation |
| --- | --- | --- | --- |
| Impact Analysis Date |  | October 13, 2026 |  |
| Estimated Cost/Budgetary Impact |  | Between $50K and $70K |  |
| Estimated Time Requirements |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon prioritization and Public Utility Commission of Texas (PUCT) approval; and upon system implementation of NPRR1309, Dispatchable Reliability Reserve Service Ancillary Service. Estimated project duration: 1 to 2 months See Comments. |  |
| ERCOT Staffing Impacts (across all areas) |  | Implementation Labor: 94% ERCOT; 6% Vendor Ongoing Requirements: No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Management System 49% - Market Settlements 16% - Data and Information Products 12% - Energy Management System 12% - Business Intelligence & Analytics 3% - Data Management & Governance 3% - Credit Monitoring & Management 1% - Registration 1% - Enterprise Integration MDT Services 1% - Enterprise Integration Nodal Services 1% |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation

None offered.

Comments

The 1-2 months duration can be incorporated into the NPRR1309 project with no impact to that project’s 20–30 month duration.