## Slide 1
NDCRC Test Request API (SCR829)
Programmatic submission of QSE test requests
Nick Barbas · Project Technical Lead · 10-22-2026
What | A machine-to-machine interface to submit and manage test requests
Who | QSEs with existing NDCRC access
Why | Restore automated submission that the web form displaced
Stage | Execution (Test Signoff)
PUBLIC
Notes: Put the disclaimer on the charter slide rather than burying it later — it sets the tone for everything after and buys room on the URL question. Audience is market participants. Avoid technology detail entirely; nobody here needs to hear about the platform.

## Slide 2
Delivery Timeline
Anticipated roadmap
Planning
July 2026
Design
July 2026
Build + Test
we are here
Market testing
November 2, 2026
Production
November 11, 2026
Finalized release candidate is deployed in internal test environment and undergoing security penetration testing this week
Market testing scheduled to begin November 2 with a production deployment date of November 11
PUBLIC
Notes: PLACEHOLDER SLIDE — needs the real gate names and dates. I deliberately did not invent these. Market participants filter everything through "when do I have to do work?" If you can give even an approximate quarter for the test window, that is this slide's entire job.

## Slide 3
What We Are Building
Submit a test request | With up to three supporting attachments
Update a submission | What you may change depends on whether ERCOT has reviewed it
List your submissions | Your organization only
Read one submission | Fields, review status, attachment details
Machine-readable spec | OpenAPI spec in JSON served by an API endpoint
Approve and reject stay with ERCOT operators. QSE users will use API to submit and track only
PUBLIC
Notes: Naming what is OUT of scope here prevents the "so can we approve our own tests?" question landing awkwardly during the demo.

## Slide 4
What Happens Next
We publish the finalized API specification, a quick start guide with integration instructions, and a Postman collection + environment targeting MOTE
Market test environment window opens on November 2 - use the MOTE NDCRC certificates you already hold or request a new one at https://testmis.ercot.com/midm (QSE_W/QSE_R role is required to access API)
Production environment launches on November 11, enabling API submissions of QSE test requests from that point forward
Expected API authentication changes will land mid to late 2027, driven by ERCOT’s IAM project delivery
PUBLIC
Notes: Close on the ask: who to contact, and that no work is required from them yet.

## Slide 5
Questions/Comments?
Nicholas.Barbas@ercot.com
Sreenivas.Badri@ercot.com
Learn More
www.ercot.com
Connect With Us
facebook.com/ERCOTISO
x.com/ercot_iso
linkedin.com/company/ercot
instagram.com/ercot_iso
PUBLIC